# FuSa Approach

A CORE SPICE Asset

Table of Contents

1	Purpose	2

2	Scope	2

3	Assumptions and Constraints	2

4	Policy and Objectives	2

4.1	Safety Escalation Approach	3

5	Roles, Responsibilities, and Assignments	3

6	Stakeholders	4

6.1	Internal Stakeholders	4

6.2	External Stakeholders	4

7	Meeting & Reporting Structure	5

7.1	Meetings	5

7.2	Reporting	5

8	Project Input	5

9	Outcomes	6

10	Lifecycle Management	13

11	Planning	13

12	Resources	14

13	Infrastructure Management	14

14	Risk Reduction	14

15	Related Approaches	15

16	Annexes	15

16.1	Acronyms and Glossary	15

16.2	References	16

# Purpose

The FuSa Approach establishes a comprehensive framework for managing functional safety activities throughout the project lifecycle, ensuring compliance with ISO 26262 for road vehicles. It aims to identify, assess, and mitigate safety risks in electrical and electronic (E/E) systems, ensuring that safety goals are achieved and hazards are controlled. This Approach integrates functional safety with ASPICE for software process improvement and coordinates with cybersecurity efforts (ISO/SAE 21434) to deliver a cohesive safety strategy. It focuses on delivering measurable outcomes, maintaining traceability, and fostering a safety culture without excessive documentation, aligning with CORE SPICE principles.

# Scope

This Approach applies to all project phases—concept, development, production, operation, and decommissioning—covering systems, hardware, mechanical components, and software within road vehicles. It includes safety management, hazard analysis, safety requirements development, validation, and audits, ensuring compliance with ISO 26262, ASPICE, and relevant cybersecurity considerations. It excludes prototype vehicles and focuses on series production, aligning safety activities across the supply chain.

# Assumptions and Constraints

<Outlines key assumptions and limitations for functional safety management, such as resource availability and compliance requirements.

Example:

- Risk: Limited safety expertise in the team.

- Mitigation: Provide ISO 26262 training.

- Contingency: Engage external safety consultants.

>

# Policy and Objectives

<Defines policies and objectives to guide functional safety efforts effectively.

Example:

- Policy: Ensure compliance with ISO 26262.

- Objective: Achieve ASIL compliance for all safety goals.

- Objective: Minimize safety risks proactively.

>

## Safety Escalation Approach

<Describes the escalation process for safety-related incidents and issues.

Example:

- Incident Procedure: Define steps for reporting safety incidents.

- During Development: Escalate unresolved issues to FuSa Manager.

- In the Field: Coordinate with OEM for rapid resolution.

>

# Roles, Responsibilities, and Assignments

The following roles apply:

| Role | Responsibility | Assignment | Remarks |
| --- | --- | --- | --- |
| FuSa Engineer | Conducts HARA, develops safety requirements, ensures compliance with ISO 26262 | [Name] | This is the leading role in this Approach. |
| TCC | Ensures process compliance and CORE SPICE alignment | [Name] |  |
| Project Lead | Oversees functional safety activities and approves safety plans | [Name] |  |
| Technical Lead | Provides technical input on safety concepts and integration | [Name] |  |
| VVT Lead | Verifies safety requirements through validation and testing | [Name] |  |

<Extend this list as needed. See also CORE SPICE Role Catalog for detailed role definitions>.

# Stakeholders

## Internal Stakeholders

<Lists internal stakeholders involved in functional safety activities.

Example:

- FuSa Manager: Leads safety efforts.

- Technical Lead: Provides safety inputs.

- FuSa Manager

- Project Lead

- Technical Lead

- VVT Lead

>

## External Stakeholders

<Lists external stakeholders involved in functional safety activities.

Example:

- OEM: Reviews safety goals.

- Suppliers: Deliver safety-compliant components.

- OEMs (e.g., for safety goal validation)

- Suppliers (e.g., component providers)

- Certification Bodies (e.g., for audits)

>

# Meeting & Reporting Structure

## Meetings

<Describes the meeting structure for functional safety oversight.

Example:

- Monthly Reviews: Discuss safety progress.

- Ad-hoc: Address critical safety issues.

>

## Reporting

<Defines safety-specific reporting requirements.

Example:

- Safety Reports: Monthly status updates.

- Incident Reports: Immediate escalation.

>

# Project Input

<Lists inputs required for effective functional safety management.

Example:

- Hazard Logs: From risk assessments.

- Requirements: Safety standards compliance.

>

# Outcomes

The functional safety approach shall be at least ISO 26262:2018 compliant. The outcomes specified in this outcome list are a cornerstone of the CORE SPICE concept. For that reason, specific outcomes are included in greater detail than most other CORE SPICE approaches. These outcomes apply only if your system is functional-safety-relevant.

The outcomes for this Approach include:

Functional Safety Management

- Safety Plan: Documented plan outlining safety activities, responsibilities, and timelines (ISO 26262-2:2018, WP 5.5.1).

Value: A Safety Plan defines clear safety activities, roles, and timelines. It ensures that developers know exactly what's needed to keep systems safe. It prevents costly rework by embedding safety from the start. This aligns with CORE SPICE Principles 1 (Safety First) and 3 (Quality Culture).

- Safety Management Audit Reports: Independent audits verifying compliance with safety processes (ISO 26262-2:2018, WP 5.5.5).

Value: Safety Management Audit Reports provide independent verification that safety processes are followed, catching gaps before they cause issues. They save time by ensuring compliance early and reducing the risks of safety failures. This aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization).

- Safety Escalation Procedures: Defined protocols for handling safety incidents (ISO 26262-2:2018, Clause 5.4.3).

Value: Safety Escalation Procedures ensure that safety incidents are managed swiftly and effectively. That prevents chaos and minimizes system downtime. They embed safety into the development process, reduce risks, and build trust by demonstrating a proactive approach to incident management. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- Competence Management Records: Evidence of team member safety qualification and training (ISO 26262-2:2018, Clause 5.4.3).

Value: Competence Management Records provide documented evidence of team members' safety qualifications and training. That ensures compliance with ISO 26262-2:2018, Clause 5.4.3. By verifying that personnel are adequately skilled, these records minimize safety risks, enhance project reliability, and support efficient audits.

- Safety Culture Documentation: Records of safety awareness activities and assessments (ISO 26262-2:2018, Clause 5.4.2).

Value: Safety Culture Documentation ensures safety is a team-wide priority by tracking awareness activities and assessments. Ensuring teams are adequately trained reduces the likelihood of safety incidents. It also simplifies compliance checks. This aligns with CORE SPICE Principles 1 (Safety First) and 3 (Quality Culture).

Item Definition and HARA

- Item Definition: Clear boundaries and functionality description for the item under development (ISO 26262-3:2018, WP 3.5.1).

Value: A clear Item Definition establishes precise boundaries and functionality for the item under development. It reduces ambiguity, prevents scope creep, and ensures safety efforts target the right areas. This saves time, minimizes rework, and supports CORE SPICE Principles 1 (Safety First) and 3 (Quality Culture).

- Hazard Analysis and Risk Assessment (HARA): Identified hazards, assessed risks, and assigned ASILs (ISO 26262-3:2018, WP 3.5.1).

Value: HARA catches safety issues before they become expensive problems, prioritizes risks so you can focus on what matters, and ensures you're building to the proper safety standards. It avoids rework and aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- Safety Goals: Top-level safety requirements derived from HARA (ISO 26262-3:2018, WP 3.5.2).

Value: Safety Goals are top-level, risk-driven requirements derived from HARA that define precise safety targets, like "prevent unintended acceleration." They cut through vague safety standards, giving developers clear, actionable goals to meet safety requirements. They help embed safety early. Aligned with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization), they define the safety measures and ensure safety compliance.

- Functional Safety Concept: System-level safety measures and architectural principles (ISO 26262-3:2018, WP 3.5.3).

Value: The Functional Safety Concept provides developers with a clear blueprint for system-level safety measures and architecture, ensuring safety is built in early and saving time. It aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

Safety Requirements and Concepts

- Functional Safety Requirements: Derived from safety goals, specifying system-level safety measures (ISO 26262-3:2018, WP 3.5.4).

Value: Functional Safety Requirements translate high-level safety goals into concrete, system-level measures, providing developers with specific guidelines to build safe and reliable features without ambiguity. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- Technical Safety Concept: Detailed safety measures for hardware, software, and system design (ISO 26262-4:2018, WP 4.5.2).

Value: The Technical Safety Concept provides developers with concrete guidelines to implement safety features without ambiguity, detailing safety measures for hardware, software, and system design. By integrating safety into the architecture early, it prevents integration bugs and costly redesigns. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization).

- Technical Safety Requirements: Implementation-specific requirements derived from the technical safety concept (ISO 26262-4:2018, WP 4.5.1).

Value: Technical Safety Requirements break down the technical safety concept into detailed, implementation-specific guidelines for hardware and software. This concept provides developers with precise instructions to meet safety standards. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization).

- Safety Mechanisms Specification: Detailed description of fault detection, tolerance, and mitigation measures (ISO 26262-4:2018, WP 4.5.3).

Value: Safety Mechanisms Specification details fault detection, tolerance, and mitigation measures, giving developers clear tools to handle failures. A safety mechanism is a technical measure—such as fault detection circuits, redundant hardware, or software diagnostic routines—designed to detect, control, or mitigate system faults to prevent hazardous events, maintain a safe state, or reduce the severity of potential failures based on assigned Automotive Safety Integrity Levels (ASILs). This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- Safety Analysis Reports: FMEA, FTA, or similar analyses demonstrating the effectiveness of the safety concept (ISO 26262-4:2018, Clause 4.6).

Value: Safety Analysis Reports, such as FMEA and FTA, demonstrate the effectiveness of the safety concept by identifying potential failures early. Safety analysis systematically identifies potential failures, assesses their causes and effects, and evaluates risks to verify the safety concept's effectiveness. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- Confirmation Measures Plan: Scheduled verification and validation activities to confirm safety requirements (ISO 26262-2:2018, Clause 5.4.8).

Value: The Confirmation Measures Plan schedules verification and validation activities to confirm the safety requirements. It provides a structured roadmap for safety checks, reducing ambiguity and keeping the project on track. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization).

- Configuration Management—see the CM Management Approach.

Hardware Development Outcomes

- Hardware Safety Requirements and Hardware Safety Designs: Specifications ensuring hardware meets ASIL requirements (ISO 26262-5:2018, WP 5.5.1, WP 5.5.2), including a hardware safety analysis, which involves a quantitative and qualitative evaluation of hardware safety (ISO 26262-5:2018, Clause 5.4).

Value: Hardware Safety Requirements and Designs specify how hardware meets ASIL standards through detailed safety analysis, ensuring reliability and preventing failures early. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization).

- Hardware Verification Reports: Evidence of hardware compliance through testing (ISO 26262-5:2018, WP 5.5.4)—see VVT Approach.

- Hardware-Software Interface Specification: Defined interactions between hardware and software components (ISO 26262-5:2018, Clause 5.4.8). See also VVT Approach.

Value: Hardware Verification Reports provide concrete evidence that hardware meets safety standards through rigorous testing, catching issues early to avoid expensive fixes or failures. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

Mechanical Development Outcomes (if applicable)

- Mechanical Safety Requirements: Specifications for mechanical components (ISO 26262-4:2018, Clause 4.6).

Value: Mechanical Safety Requirements specify how mechanical components meet safety standards, ensuring reliability and preventing hardware failures. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- Mechanical Safety Analysis: Failure mode analysis (e.g., FMEA) for mechanical parts (ISO 26262-4:2018, Clause 4.6).

Value: Mechanical Safety Analysis uses FMEA to spot potential failures in mechanical parts early, preventing system breakdowns and saving developers from last-minute redesigns. It ensures reliable integration of mechanical components with software and hardware. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- Mechanical-E/E Interface Documentation: Defined interactions between mechanical and E/E systems (ISO 26262-4:2018, Clause 4.6).

Value: Mechanical-E/E Interface Documentation defines interactions between mechanical and E/E systems, ensuring seamless integration and preventing failures at critical junctions. It saves time on debugging by clarifying boundaries early. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization).

Software Development Outcomes

- See Software Engineering Approach and System Engineering Approach, including:

  - Software Safety Requirements: Specifications ensuring software safety compliance (ISO 26262-6:2018, WP 6.5.1).

  - Software Architecture: Design that implements safety requirements with appropriate independence (ISO 26262-6:2018, WP 6.5.2).

  - Software Unit Design: Detailed design of software modules with safety mechanisms (ISO 26262-6:2018, WP 6.5.3).

  - Software Implementation: Code that implements safety requirements (ISO 26262-6:2018, WP 6.5.4).

  - Software Verification Reports: Unit and integration testing results (ISO 26262-6:2018, WP 6.5.5).

  - ASPICE Compliance Records: Evidence of software process compliance (ASPICE SYS/SWE processes).

  - Software Tool Qualification Reports: Evidence that tools meet safety requirements (ISO 26262-8:2018, Clause 11).

Integration and Testing Outcomes

- See VVT Approach, including:

  - Hardware-Software Integration Plan: Strategy for integrating and testing hardware and software components (ISO 26262-4:2018, Clause 4.8).

  - Hardware-Software Integration Report: Verification of integrated hardware and software (ISO 26262-6:2018, WP 6.5.6).

  - System Integration Test Plan: Strategy for system-level testing (ISO 26262-4:2018, Clause 4.8).

  - System Integration Test Report: System-level safety testing results (ISO 26262-4:2018, WP 4.5.4).

  - Vehicle Integration Test Plan: Strategy for vehicle-level testing (ISO 26262-4:2018, Clause 4.9).

  - Vehicle Integration Test Report: Vehicle-level testing confirming safety goals (ISO 26262-8:2018, Clause 8.4).

Safety Validation and Assessment

- See VVT Approach, including

  - Safety Validation Plan: Plans for verifying safety goals in the operational environment (ISO 26262-4:2018, WP 4.5.5).

  - Safety Validation Report: Evidence that safety goals are achieved (ISO 26262-4:2018, WP 4.5.6).

  - Safety Case: Compiled evidence proving the system's safety (ISO 26262-2:2018, WP 5.5.3).

  - Independent Safety Assessment Plan: Strategy for External Safety Evaluation (ISO 26262-2:2018, Clause 5.4.7).

  - Independent Safety Assessment Report: External evaluation of safety compliance (ISO 26262-2:2018, Clause 5.4.7).

  - Confirmation Review Report: Verification that safety activities were performed as planned (ISO 26262-2:2018, Clause 5.4.8).

Production and Operation Outcomes

- See Manufacturing Approach, including:

  - Production Control Plan: Manufacturing controls ensuring safety-relevant aspects (ISO 26262-7:2018, Clause 5.4).

  - Operation Instructions: User documentation for safe operation (ISO 26262-7:2018, Clause 6.4).

  - Field Monitoring Plan: Strategy for Monitoring Safety Performance after Release (ISO 26262-7:2018, Clause 6.4.1).

  - Field Incident Analysis Reports: Documentation of safety-related field issues (ISO 26262-7:2018, Clause 6.4.3).

Supplier Safety Outcomes

- See: The Supplier Approach, including ISO 26262 aspects:

  - Supplier Selection Criteria: Defined criteria for evaluating supplier safety capabilities (ISO 26262-2:2018, Clause 5.4.4).

  - Supplier Safety Compliance Records: Evidence of supplier adherence to safety requirements (ISO 26262-2:2018, Clause 5.4.4).

  - Development Interface Agreement (DIA): An agreement that defines safety responsibilities with suppliers (ISO 26262-2:2018, Clause 5.4.4).

  - Supplier Assessment Reports: Evaluations of supplier safety management systems (ISO 26262-2:2018, Clause 5.4.4).

  - COTS Component Qualification: Evidence that commercial components meet safety requirements (ISO 26262-8:2018, Clause 13).

Safety and Security Coordination

- See Cybersecurity Approach, including:

  - Security-Safety Analysis: Evaluation of cybersecurity impacts on safety (ISO 26262-2:2018, Clause 5.4.2 and ISO/SAE 21434).

  - Coordinated Safety-Security Requirements: Integrated requirements addressing both concerns (ISO 26262-2:2018, Clause 5.4.2 and ISO/SAE 21434).

  - Joint Review Reports: Documentation of combined safety and security assessments (ISO 26262-2:2018, Clause 5.4.2 and ISO/SAE 21434).

Documentation and Traceability

- All relevant safety work products were integrated into the Traceability Approach.

- The Evidence Retention Strategy was included as defined in the Configuration Management Approach.

<Extend this list if needed>

# Lifecycle Management

<Describes functional safety activities across the project lifecycle, from concept to decommissioning.

Example:

- Concept: Conduct HARA.

- Development: Implement safety requirements.

- Production: Ensure manufacturing safety controls.

>

# Planning

<Outlines integration of functional safety activities into project planning.

Example:

- Risk: Delayed safety milestones.

- Mitigation: Align with project timeline.

- Contingency: Adjust schedule proactively.

>

# Resources

<Lists resources required for functional safety implementation.

Example:

- Tools: Safety analysis software.

- Personnel: FuSa Manager assigned.

- Training: ISO 26262 training sessions.

>

# Infrastructure Management

<Describes tools and systems supporting functional safety processes.

Example:

- Risk: Unsecured safety documentation.

- Mitigation: Use encrypted repositories.

- Contingency: Regular access audits.

>

# Risk Reduction

<Defines strategies to mitigate safety risks proactively.

Example:

- Risk: Undetected hardware failure.

- Mitigation: Conduct FMEA.

- Contingency: Increase testing frequency.

>

# Related Approaches

<Lists related CORE SPICE approaches for integration with functional safety.

Example:

- Project Approach: Integrates safety activities into overall project planning

- Systems Engineering Approach: Ensures safety requirements are incorporated into system design

- Software Engineering Approach: Implements software safety requirements

- Hardware Engineering Approach: Implements hardware safety requirements

- VVT Approach: Coordinates safety verification and validation with the overall testing strategy

- Configuration Management Approach: Ensures safety documentation versioning and traceability

- Change Request Management Approach: Evaluates the safety impact of proposed changes

- Cybersecurity Approach: Aligns safety and security requirements

- Quality Assurance Approach: Integrates safety into quality processes

- Supplier Management Approach: Ensures supplier compliance with safety requirements

- Traceability Approach: Maintains links between safety requirements, design, and testing

>

# Annexes

## Acronyms and Glossary

<Provides definitions for key terms used in functional safety.

Example:

- FuSa: Functional Safety.

- HARA: Hazard Analysis and Risk Assessment.

>

## References

- CORE SPICE license: see “CORE SPICE Terms.pdf” in https://github.com/CORE-SPICE/CORE_SPICE_Releases

<Lists standards and documents referenced in the Approach.

Example:

- ISO 26262:2018 Functional safety standard.

- ASPICE: Software process improvement.

>