# Issue Management Approach

A CORE SPICE Asset

Table of Contents

1	Purpose	2

2	Scope	2

3	Assumptions and Constraints	2

4	Policy and Objectives	3

5	Roles, Responsibilities, and Assignments	4

6	Stakeholders	4

6.1	Internal Stakeholders	4

6.2	External Stakeholders	5

7	Meeting & Reporting Structure	5

7.1	Meetings	5

7.2	Reporting	5

8	Project Input	6

9	Outcomes	6

10	Lifecycle Management	9

11	Planning	10

12	Resources	10

13	Infrastructure Management	11

14	Risk Reduction	11

15	Related Approaches	12

16	Annexes	12

16.1	Acronyms and Glossary	12

16.2	References	12

# Purpose

The Issue Management Approach provides a structured process for identifying, classifying, analyzing, resolving, tracking, and communicating issues throughout the project lifecycle. It ensures the timely resolution of problems affecting system, software, and hardware development, with a focus on functional safety and cybersecurity risks. This Approach supports compliance with ASPICE, ISO 26262, and ISO 21434 by minimizing project risks and maintaining a quality culture.

# Scope

<Specify the systems, software, hardware, and components covered by the plan:

- What types of issues are dealt with (e.g., defects, safety concerns, security vulnerabilities)

- Which phases of development are covered

- Which teams and departments are involved

- Any specific exclusions from the scope

Example:

This Approach applies to all systems, software, and hardware development issues, including defects, critical incidents, process quality gaps, and cybersecurity vulnerabilities. It covers all phases of planning, development, testing, and maintenance for all project teams. Matters related to post-production support are excluded.

>

# Assumptions and Constraints

<List key assumptions and constraints such as:

- Available tools and infrastructure

- Team expertise and training requirements

- Budget limitations

- Schedule constraints

- Tool licensing requirements

- Access control requirements

Example:

Assumptions:

- All team members can access an issue management system (IMS).

- All stakeholders will promptly report any issues.

Constraints:

- Tool choices may be limited by budget or organizational policies.

- Over-documentation will be avoided.

>

# Policy and Objectives

<If applicable. Write "N/A" otherwise.

Example:

Policy:

- All issues must be identified, classified, and resolved promptly, with high-severity issues escalated promptly.

- Issue management processes must support functional safety and cybersecurity compliance.

Objectives:

- Ensure rapid identification and resolution of issues impacting project timelines and quality.

- Minimize risks to functional safety and cybersecurity by effectively tracking issues.

- Maintain a transparent and auditable record of all issues and resolutions.

>

# Roles, Responsibilities, and Assignments

The following roles apply:

| Role | Responsibility | Assignment | Remarks |
| --- | --- | --- | --- |
| Project Lead | Oversees issue identification, resolution, and tracking; escalates critical issues | [Name] | This is the leading role in this Approach. |
| TCC | Monitors the Issue Management System (IMS), ensures process compliance and alignment with CORE SPICE | [Name] |  |
| Technical Lead | Analyzes root causes of technical issues and provides resolution strategies | [Name] |  |
| VVT Lead | Verifies issue resolutions through testing and validation | [Name] |  |

<Extend this List as needed. See also CORE SPICE Role Catalog for detailed role definitions>.

# Stakeholders

## Internal Stakeholders

<List internal stakeholders involved in or affected by issue management:

Example:

- Project Lead

- Technical Lead

- TCC

- QA Manager

- FuSa Engineer (if applicable)

- Cybersecurity Analyst (if applicable)>

## External Stakeholders

<List external stakeholders:

Example:

- Customer representatives

- Suppliers reporting issues

- Regulatory auditors

>

# Meeting & Reporting Structure

## Meetings

<Define the meeting structure.

Example:

- Weekly Issue Review Meetings: Discuss open issues and progress in resolution.

- Ad-hoc Escalation Meetings: Address high-severity issues as needed.>

## Reporting

<Specify reporting requirements:

Example:

- Weekly Issue Status Reports: Summarize open issues, resolution status, and trends.

- Automated Metrics Reports: Generated from the issue tracking system (e.g., defect curves, resolution times).>

# Project Input

<List required inputs for issue management.

Example:

- Issue reports from development and testing teams

- Safety incident logs

- Cybersecurity vulnerability scans

- Customer feedback on issues

- Project schedules and milestones

>

# Outcomes

For this Approach, the following outcomes apply:

Issue Management Process

- Issues were identified, documented, classified (e.g., defects, change requests, tasks), analyzed (including root cause analysis for significant issues), resolved, and tracked to closure.

Value: Systematic issue management—identifying, documenting, classifying, analyzing, resolving, and tracking issues—ensures developers fix root causes, preventing the same bugs from recurring and reducing debugging cycles. It improves code quality by turning lessons from defects into actionable improvements, making future work faster and more reliable. This aligns with CORE SPICE Principles 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization).

- Resolution effectiveness was verified before closure.

Value: Verifying resolution effectiveness before closure ensures fixes actually work, stopping bugs from resurfacing and wasting developer time. It builds confidence in the codebase by confirming real solutions and reducing frustration from recurring issues. This aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization).

- All issues were resolved before project closure, with exceptions documented.

- Value: Resolving all issues before closure, with documented exceptions, ensures a clean project handoff and prevents unresolved bugs from causing post-release failures or maintenance nightmares. This aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization).

Traceability and Consistency

- Bidirectional traceability—preferably fully automated or semi-automated—was established and maintained between issues, change requests, and affected work products. See also the Traceability Concept.

- Value: Bidirectional traceability links issues and change requests to work products, enabling developers to quickly trace changes back to their sources for faster debugging and updates. It prevents overlooked impacts that lead to sneaky bugs or incomplete fixes. This aligns with CORE SPICE Principles 4 (Process Approach), 7 (Risk Minimization), and 12 (Automated Traceability).

Project Management Integration

- Risks related to issues were identified, analyzed, and mitigated.

- Value: Identifying, analyzing, and mitigating risks associated with issues enables developers to address potential problems before they escalate into larger failures, such as a minor code flaw triggering widespread bugs. This aligns with CORE SPICE Principles 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization), which also emphasizes the "risk-based" mindset.

- Project plans were adjusted to incorporate issue resolutions.

- Value: Identifying and mitigating issues (defects, imperfections, etc.) comes at a cost, which must be included in the project schedule (project plan). Adjusting project plans to include issue resolutions keeps timelines realistic and prevents overload from unresolved tasks piling up. It helps developers maintain momentum by reallocating resources smoothly after fixes. This aligns with CORE SPICE Principles 4 (Process Approach), 5 (Project Over Matrix), and 7 (Risk Minimization).

- Progress on issue resolution and trends was monitored and reported.

- Value: Monitoring and reporting on issue-resolution progress keeps developers informed of fix status, allowing quick adjustments to avoid coding workflow bottlenecks. It highlights delays early, enabling faster resource shifts and smoother feature delivery. While it may seem like a bureaucratic burden, a well-defined status and progress gauge helps teams avoid work overload and overtime just before the next release. This aligns with CORE SPICE Principles 4 (Process Approach), 5 (Project Over Matrix), 6 (Cooperation Instead of Confrontation, and 7 (Risk Minimization).

- Team members received training on issue management systems and techniques.

- Value: There is no excuse for not helping project team members get up to speed regarding issue management activities. Training on issue management systems equips developers with the skills to log and track bugs more quickly, turning clunky tools into seamless workflows that reduce frustration during debugging. It boosts overall productivity by enabling quicker resolutions and fewer missed issues. This aligns with CORE SPICE Principles 3 (Quality Culture) and 9 (Engineering Skills Before Consensus).

- Lessons learned and feedback were used to update how issues are handled.

- Value: Using lessons learned and feedback to update issue handling refines processes, preventing repeated mistakes and making future fixes quicker for developers. It turns past frustrations into smarter workflows ("work smarter, not harder"). This aligns with CORE SPICE Principles 3 (Quality Culture), 7 (Risk Minimization), and 11 (Merit Instead of Bureaucracy).

Quality Assurance

- The conformance of work products and processes was verified, and any non-conformances were resolved.

- Value: Verifying the conformance of work products and processes catches deviations early, ensuring that fixes align with standards and preventing small errors from becoming project killers. It keeps developers accountable for quality without constant oversight, freeing up time for innovation. This aligns with CORE SPICE Principles 3 (Quality Culture), 4 (Process Approach), 7 (Risk Minimization), and 10 (Responsibility Instead of Control).

- Issue audits and peer reviews were conducted to ensure adherence to the process and the quality of resolution.

- Value: Issue audits and peer reviews act as a quick second pair of eyes on your fixes, catching overlooked flaws that could haunt future updates and eat up your coding time. They're not about micromanaging; they're about empowering the team to share insights, turning audits into collaborative boosts that make your code tougher and your workflow smoother. This aligns with CORE SPICE Principles 3 (Quality Culture), 6 (Cooperation Instead of Confrontation), 7 (Risk Minimization), and 10 (Responsibility Instead of Control).

Functional Safety Compliance (for functional safety-relevant projects)

- Safety-critical issues were prioritized and resolved in accordance with ISO 26262.

- Value: Indicating and prioritizing FuSa-specific issues helps ensure that particularly sensitive issues are recorded and mitigated early. It aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality culture instead of formal control), and 7 (Risk minimization).

Cybersecurity Compliance (for cybersecurity-relevant projects)

- Cybersecurity-related issues were identified, tracked, and resolved in accordance with ISO 21434.

- Value: Indicating and prioritizing cybersecurity-specific issues helps ensure that particularly sensitive issues are recorded and mitigated early. It aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality culture instead of formal control), and 7 (Risk minimization).

<Extend this List if needed>

# Lifecycle Management

<Describe issue management activities throughout the project lifecycle.

Example:

Issues are managed through the following stages:

- Identification: Issues are reported and logged.

- Classification: Issues are categorized by severity and impact.

- Analysis: Root causes and impacts are assessed.

- Resolution: Solutions are implemented and verified.

- Closure: Issues are closed with documentation after verification.

- An issue-tracking system (IMS, e.g., Jira or Bugzilla) will manage the lifecycle.

Example:

A minimalistic workflow for generic issues (tickets) could be as follows:

| State | Possible Transitions | Semantics |
| --- | --- | --- |
| Open | In Progress, Closed | The issue is reported and logged. |
| In Progress | Resolved, Open, Closed | The issue is being analyzed or resolved. |
| Resolved | Closed, In Progress | The resolution has been implemented and is awaiting confirmation. |
| Closed | (none) | The issue is resolved and verified. |

>

# Planning

<Detail planning elements.

Example:

- Issue management activities align with the project schedule:

- Initial Process Setup: Established at project kickoff.

- Regular Reviews: Conducted at major milestones (e.g., testing phases).

- Final Audit: Performed at project closure.

>

# Resources

<List required resources:

Example:

- Issue tracking system (e.g., Jira, Azure DevOps)

- Root cause analysis tools (e.g., 5 Whys templates)

- Training materials on issue management>

# Infrastructure Management

<Specify infrastructure requirements.

Example:

- Tools: The project will use [specific tool] for issue tracking, with access controls for authorized personnel.

- Automation: Automated workflows will notify teams of new issues and generate status reports.

- Remote Access: Team members can access the system remotely via secure VPN.

>

# Risk Reduction

<Define risk reduction strategies.

Example:

- Risk Identification: Risks include delayed issue resolution and undetected safety/security issues.

- Mitigation Strategies:

  - Regular audits to identify unresolved issues.

  - Automated alerts for high-severity issues.

  - Backup procedures for issue tracking data.

>

# Related Approaches

<Related approaches and corresponding interfaces.

Example:

- Project Approach

- Configuration Management Approach

- Change Request Management Approach

- Functional Safety Approach

- Cybersecurity Management Approach

- Traceability Approach

- VVT Approach (Validation, Verification, and Testing)

>

# Annexes

## Acronyms and Glossary

<description of acronyms and terms.

Example:

- IMS: Issue Management System

- TARA: Threat Analysis and Risk Assessment

- ASIL: Automotive Safety Integrity Level

## References

- CORE SPICE license: see “CORE SPICE Terms.pdf” in https://github.com/CORE-SPICE/CORE_SPICE_Releases

<Standards and models to be applied, e.g., ASPICE, ISO 26262, other relevant standards, models, customer-relevant standards >