# Manufacturing Interface Approach

A CORE SPICE Asset

Table of Contents

1	Purpose	2

2	Scope	2

3	Assumptions and Constraints	3

4	Policy and Objectives	3

5	Roles, Responsibilities, and Assignments	5

6	Stakeholders	6

6.1	Internal Stakeholders	6

6.2	External Stakeholders	6

7	Meeting & Reporting Structure	6

7.1	Meetings	6

7.2	Reporting	6

8	Project Input	6

9	Outcomes	6

9.1	General Outcomes	6

9.2	VDA-Specific Outcomes (Germany)	7

9.3	AIAG-Specific Outcomes (USA)	8

9.4	Functional Safety and Cybersecurity Outcomes	10

9.5	Quality Management Outcomes	10

10	Lifecycle Management	11

11	Planning	12

12	Resources	13

13	Infrastructure Management	14

14	Risk Reduction	15

15	Related Approaches	17

16	Annexes	17

16.1	Acronyms and Glossary	17

16.2	References	18

# Purpose

The Manufacturing Interface Approach aims to define a structured framework for managing the transition from product development to manufacturing. It establishes a standardized process that satisfies both VDA (Germany) and AIAG (USA) requirements, addressing regional variations while maintaining consistency. This approach:

- Creates a seamless bridge between development and manufacturing teams

- Ensures full compliance with both VDA PPF and AIAG PPAP requirements

- Addresses functional safety and cybersecurity considerations in the manufacturing transition

- Standardizes documentation and approval processes across regions

- Minimizes risks related to product quality, process stability, and supply chain issues

- Provides clear guidance for teams regardless of geographic location

# Scope

The scope of this document includes:

- Establishing clear communication protocols between development and manufacturing teams across all locations

- Defining a harmonized process that satisfies both VDA PPF and AIAG PPAP requirements

- Managing approval levels and documentation requirements for both standards

- Ensuring proper handling of safety-critical and cybersecurity-relevant components during the transition to production

- Supporting variant management across different product configurations

- Ensuring traceability from design requirements through to manufacturing processes

- Defining documentation retention requirements per both VDA and AIAG standards

The Production Part Approval Process (PPAP) is a standardized method in the automotive industry that ensures parts and manufacturing processes meet customer requirements before full production begins. This document outlines the Manufacturing Interface Approach, which integrates PPAP into the transition from development to manufacturing. PPAP is critical for:

- Verifying process capability and product conformance.

- Managing changes in design or production processes.

- Ensuring consistency across the supply chain is a priority for both VDA and AIAG standards.

# Assumptions and Constraints

<assumptions and constraints like budget

Example:

- Only the AIAG-specific part approval process is followed. The VDA standard is not binding.

>

# Policy and Objectives

<Production-specific policy and objectives

Example:

- Policy

  - The goal is to facilitate a robust interface between development and manufacturing, ensuring that all parts and processes are approved and production-ready in accordance with VDA and AIAG guidelines.

  - Objectives

    - Ensure product and process conformance to customer specifications.

    - Standardize the part approval process across regions and suppliers.

    - Address parts approval, process changes, and quality assurance challenges.

    - Integrate safety (FuSa) and cybersecurity considerations where applicable.

  - PPAP submissions are categorized into five levels, determining the extent of documentation and review:

    - Level 1: PSW only (minimal submission).

    - Level 2: PSW with limited supporting data.

    - Level 3: PSW with full supporting data (default for most submissions).

    - Level 4: PSW with customer-specified documents.

    - Level 5: PSW with complete data reviewed on-site.

  - The PPAP process in our company includes:

    - Planning: Define PPAP requirements and assign responsibilities.

    - Development: Prepare the 18 PPAP documents based on design and process inputs.

    - Submission: Submit the PPAP package to the customer or the internal approver, as per the assigned level.

    - Review: Conduct internal and external reviews at each approval level.

    - Approval: Obtain sign-off and archive approval.

  - PPAP Submission: The PPAP Coordinator informs the Manufacturing Lead, Development Lead, and customer representatives when PPAP packages are submitted.

  - Approval Updates: The PPAP Coordinator notifies all internal stakeholders and affected suppliers upon approval or rejection.

  - Escalation: Quality issues or delays are immediately escalated to the Manufacturing Lead and Quality Engineer.

  - All products must undergo formal approval using either the VDA PPF or AIAG PPAP process, as determined by the customer and region.

  - Safety-critical components require additional verification during the manufacturing transition per ISO 26262

  - Cybersecurity-relevant components must maintain their security properties through manufacturing transition per ISO/SAE 21434

  - All process and product changes after initial approval must undergo formal change management and reapproval.

- Objectives

  - Achieve 100% on-time submission of approval documentation

  - Maintain less than 5% rejection rate for initial submissions

  - Establish consistent processes across global manufacturing locations

  - Ensure full traceability between design requirements and production controls

  - Minimize production launch delays due to approval issues

  - Reduce manufacturing defects through proactive process planning

>

# Roles, Responsibilities, and Assignments

The following roles apply:

| Role | Responsibility | Assignment | Remarks |
| --- | --- | --- | --- |
| QA Manager | Oversees the manufacturing interface process, approves PPAP/PPF submissions, and ensures compliance with VDA and AIAG standards | [Name] | This is the leading role in this Approach. |
| TCC | Ensures process compliance and CORE SPICE alignment | [Name] |  |
| Project Lead | Coordinates transition from development to manufacturing | [Name] |  |
| Supplier Lead | Manages supplier-related approvals and documentation | [Name] |  |
| Technical Lead | Provides technical input on manufacturing processes and integration | [Name] |  |

<Extend this List as needed. See also CORE SPICE Role Catalog for detailed role definitions>.

# Stakeholders

## Internal Stakeholders

< List of internal interfaces>

## External Stakeholders

< List of external interfaces>

# Meeting & Reporting Structure

## Meetings

<internal/external meetings, steering committee,  ..>

## Reporting

<reporting structure>

# Project Input

<definition of necessary inputs>

# Outcomes

## General Outcomes

- Complete PPAP/PPF Submission Package: This comprehensive documentation set meets both AIAG PPAP and VDA PPF requirements, encompassing all necessary elements for approval.

- Production Process Documentation: Comprehensive documentation of manufacturing processes, including control plans, work instructions, and process flow diagrams.

- Production Readiness Verification: Evidence that manufacturing processes are capable, stable, and ready for production volumes.

- Quality Planning Documentation: Records showing quality planning activities align with both APQP (AIAG) and PEP (VDA) methodologies.

- Measurement System Validation: Evidence that measurement systems are accurate, repeatable, and reproducible per MSA (AIAG) and VDA 5 requirements.

- Production Trial Run Results: Documentation of initial production runs demonstrating process capability and part conformance.

- Material Compliance Documentation: Evidence of compliance with material restrictions and reporting requirements (IMDS, REACH, RoHS, etc.).

- Approval Records: Documentation of approvals at appropriate levels for both VDA and AIAG methodologies.

- Production Control Plans: Detailed plans for monitoring and controlling key product and process characteristics during production.

- Supplier PPAP/PPF Management: Evidence of sub-supplier approval documentation and management for critical components.

- Launch Readiness Assessment: A comprehensive evaluation of manufacturing readiness before SOP (Start of Production).

- Cross-Regional Harmonization Documentation: Evidence showing how regional requirements are reconciled and addressed.

## VDA-Specific Outcomes (Germany)

For organizations adhering to German VDA standards, the following outcomes are emphasized:

- VDA Volume 2 (PPF) Compliance: Documentation meeting the Production Process and Product Approval (PPF) requirements, including:

  - Cover Sheet ("Deckblatt")

  - Test Results for Product Approval

  - Samples (Initial Samples)

  - Technical Specifications

  - Product FMEA and Process FMEA

  - Process Flow Chart

  - Control Plan (Production Control Plan)

  - Capability Studies for Processes and Measurement Systems

  - Part History (Teilehistorie)

  - Tool List and Evidence of Tool Testing

  - Certificate of Conformity for Appearance-Related Requirements

- VDA MLA Submission: Material data sheets compliant with VDA Material Composition requirements.

- VDA 6.3 Process Audit Evidence: Documentation demonstrating compliance with VDA 6.3 process audit requirements.

- VDA 6.5 Product Audit Results: Evidence of product audits conducted per VDA 6.5 methodology.

- PPA Documentation: Product and Process Approval documentation according to VDA's framework.

- Safety-Relevant Parts Documentation: Special handling documentation for safety-critical components per VDA requirements.

- Requalification Planning: Documentation of periodic requalification processes as required by VDA.

- Initial Sample Inspection Report (ISIR): Complete documentation of initial sample inspection results.

- Maturity Level Assurance: Evidence of a production process maturity assessment conducted according to the VDA methodology.

- "Bemusterung" documentation: Complete set of sampling and inspection documentation required by German OEMs.

## AIAG-Specific Outcomes (USA)

- AIAG PPAP Manual Adherence: Complete documentation for the 18 PPAP elements:

  - Design Records

  - Engineering Change Documents

  - Customer Engineering Approval

  - Design FMEA

  - Process Flow Diagram

  - Process FMEA

  - Control Plan

  - Measurement System Analysis (MSA)

  - Dimensional Results

  - Material/Performance Test Results

  - Initial Process Studies

  - Qualified Laboratory Documentation

  - Appearance Approval Report (AAR)

  - Sample Production Parts

  - Master Sample

  - Checking Aids

  - Customer-Specific Requirements Records

  - Part Submission Warrant (PSW)

- APQP Integration Evidence: Documentation showing alignment with the 5 phases of APQP:

  - Plan and Define Program

  - Product Design and Development

  - Process Design and Development

  - Product and Process Validation

  - Feedback, Assessment, and Corrective Action

- SPC Implementation: Statistical Process Control documentation showing process monitoring and capability.

- DFMEA and PFMEA Documentation: Complete Failure Mode and Effects Analysis for both design and process.

- Special Characteristics Management: Documentation of how special/critical characteristics are identified and controlled.

- Early Production Containment Plan: Documentation of additional controls during launch phase per AIAG requirements.

- Run at Rate Verification: Evidence that production processes can achieve required production volumes.

- Dimensional Layout Documentation: Complete dimensional verification of parts against engineering specifications.

- Annual Revalidation Plan: Documentation of the process for conducting annual revalidation of parts.

## Functional Safety and Cybersecurity Outcomes

- Safety-Critical Manufacturing Controls: Documentation of special controls for safety-critical components per ISO 26262.

- Functional Safety Production Interface: Evidence that safety requirements are maintained through the transition to production.

- Cybersecurity Production Controls: Documentation of controls to maintain security integrity in production per ISO/SAE 21434.

- Production Test Records for Safety Functions: Evidence that safety functions are verified during production.

- Traceability Implementation for Safety Components: Documentation of traceability systems for safety-critical parts.

- Safety-Critical Supplier Management: Evidence of supplier qualification and monitoring for safety-critical components.

- Production Key Management Documentation: Procedures for secure handling of cryptographic keys during manufacturing.

- Security-Relevant Production Controls: Special handling procedures for security-related manufacturing steps.

- Secure Manufacturing Environment: Documentation of physical and logical security measures in production facilities.

## Quality Management Outcomes

- 8D and Problem Resolution Process: Documentation of the process for addressing quality issues during production launch.

- Process Failure Mode Avoidance Strategy: Evidence of proactive measures to prevent potential process failures.

- Corrective Action Implementation: Documentation of how corrective actions from pre-production are implemented in full production.

- Lessons Learned Documentation: Structured capture of knowledge from previous product launches to improve future launches.

- Manufacturing Feasibility Analysis: Evidence that designs have been reviewed for manufacturing feasibility before production.

<Add outcomes if needed. Remove this line otherwise.>

# Lifecycle Management

<Production-specific lifecycle.

- Example:
Pre-PPAP/PPF Phase: Initial preparation of manufacturing processes and documentation before formal submission.

  - Design review for manufacturability

  - Process planning and initial validation

  - Tool design and construction

  - Equipment qualification

- PPAP/PPF Phase: Formal approval process according to applicable standard (VDA or AIAG).

  - Documentation preparation

  - Sample production

  - Measurement and validation

  - Submission and review

  - Approval or conditional approval

- Launch Phase: Transition from approval to regular production.

  - Ramp-up management

  - Early production containment

  - Production verification

  - Supply chain stabilization

- Series Production Phase: Ongoing manufacturing with defined controls.

  - Process monitoring

  - Periodic requalification

  - Change management

  - Continuous improvement

>

# Planning

<Production-specific schedule.

Example:

- T-12 months before SOP: Initial manufacturing process planning begins

  - Manufacturing process concept finalized

  - Equipment requirements defined

  - Preliminary process flow established

- T-9 months before SOP: Tool and equipment procurement

  - Tool design approval

  - Equipment specifications finalized

  - Supplier selection for production equipment

- T-6 months before SOP: Initial process validation

  - Process FMEA completion

  - Control plan development

  - Measurement system assessment

- T-3 months before SOP: PPAP/PPF preparation

  - Pre-production runs

  - Initial capability studies

  - Documentation compilation

- T-2 months before SOP: PPAP/PPF submission

  - Complete package submission to customer

  - Internal review completion

  - Resolution of preliminary issues

- T-1 month before SOP: PPAP/PPF approval

  - Customer approval received

  - Final adjustments implemented

  - Production readiness confirmation

- SOP (Start of Production): Begin regular production

  - Early production containment implementation

  - Daily production monitoring

  - Weekly quality reviews

- SOP + 3 months: Production stabilization

  - Removal of additional controls

  - Process capability confirmation

  - Transition to regular production monitoring

>

# Resources

<Production-specific resources.

Example:

- Personnel:

  - Manufacturing Engineering team

  - Quality Engineering team

  - Metrology specialists

  - Production operators for sample builds

  - Process technicians

  - Material handling specialists

- Tools and Systems:

  - PPAP/PPF documentation management system

  - Statistical Process Control (SPC) software

  - Measurement equipment and gauges

  - Production equipment for sample builds

  - CAD/CAM systems for production planning

  - Simulation software for process capability prediction

- Facilities:

  - Prototype production area

  - Measurement laboratory

  - Tool room

  - Production floor space for equipment installation

  - Document control center

- External Resources:

  - Specialized test laboratories

  - Production equipment suppliers

  - Tool suppliers

  - Calibration services

  - Training providers for PPAP/PPF methodologies

- Licenses and Standards:

  - AIAG PPAP Manual

  - VDA Volume 2

  - CAD/CAM software licenses

  - SPC software licenses

  - Access to OEM-specific requirements portals

>

# Infrastructure Management

<Production-preparation-specific infrastructure.

Example:

- Documentation Management System:

  - Centralized repository for all PPAP/PPF documentation

  - Version control and approval workflows

  - Secure access for both internal teams and customer representatives

  - Automated notifications for document updates and approvals

- Communication Infrastructure:

  - Video conferencing capabilities for remote reviews

  - Secure file sharing for large technical documents

  - Translation services for cross-regional communication

  - Collaboration platforms for simultaneous document editing

- Data Management Tools:

  - Measurement data collection and analysis systems

  - Process capability calculation tools

  - Automated reporting dashboards

  - Historical data storage for traceability

- Production Equipment Network:

  - Secure connections to production equipment

  - Data collection interfaces

  - Remote monitoring capabilities

  - Backup systems for critical equipment control

- Access Control:

  - Role-based access to documentation and systems

  - Audit trails for all document access and modifications

  - Secure customer portals for submission and review

  - Protected intellectual property handling

- Automation Opportunities:

  - Automated generation of capability reports

  - Workflow management for approval processes

  - Dashboard creation for status monitoring

  - Integration between design systems and manufacturing documentation

>

# Risk Reduction

<Manufacturing-specific risk reduction measures and strategies.

Example:

- Risk Identification Methods:

  - Process FMEA to identify potential manufacturing failure modes

  - Lessons learned from previous product launches

  - Supplier capability assessments

  - Production simulation and modeling

  - Early prototype builds and testing

- Common Manufacturing Interface Risks:

  - Tool delivery delays

  - Inadequate process capability

  - Measurement system variation

  - Supplier quality issues

  - Incomplete or incorrect documentation

  - Resource constraints during the launch phase

  - Communication gaps between regions

  - Unexpected design changes

  - Regulatory compliance issues

- Risk Mitigation Strategies:

  - Early involvement of manufacturing engineering in design reviews

  - Phased tooling validation before final PPAP/PPF

  - Alternative supplier identification for critical components

  - Pre-submission review of documentation by customer representatives

  - Cross-regional review teams

  - Detailed launch readiness assessment

  - Additional capacity planning for critical resources

- Risk Monitoring:

  - Weekly risk review meetings

  - Trend analysis of early production quality data

  - Tracking of open issues and action items

  - Regular supplier performance reviews

  - Milestone readiness assessments

- Escalation Process:

  - Clear criteria for risk level determination

  - Defined escalation paths based on risk severity

  - Response time requirements for critical issues

  - Management review thresholds

  - Customer notification protocols

>

# Related Approaches

<Related approaches and corresponding interfaces

Example:

- VVT Approach: Aligns verification and validation with manufacturing readiness.

- Supplier Management Approach: Coordinates supplier inputs for PPAP.

- Quality Assurance Approach: Integrates quality controls into manufacturing.

>

# Annexes

## Acronyms and Glossary

<Description of production-specific acronyms and terms.

Example:

- AIAG: Automotive Industry Action Group

- APQP: Advanced Product Quality Planning

- FuSa: Functional Safety

- IMDS: International Material Data System

- PPAP: Production Part Approval Process

- VDA: Verband der Automobilindustrie

>

## References

- CORE SPICE license: see “CORE SPICE Terms.pdf” in https://github.com/CORE-SPICE/CORE_SPICE_Releases

<List of production-specific norms and standards.

Example:

- AIAG PPAP Manual, 4th Edition

- VDA Volume 2: Quality Assurance for Supplies

- https://www.aiag.org/quality/automotive-core-tools/ppap

>