# QA Approach

A CORE SPICE Asset

Table of Contents

1	Purpose	2

2	Scope	2

3	Assumptions and Constraints	2

4	Policy and Objectives	3

5	Roles, Responsibilities, and Assignments	3

6	Stakeholders	4

6.1	Internal Stakeholders	4

6.2	External Stakeholders	4

7	Meeting & Reporting Structure	5

7.1	Meetings	5

7.2	Reporting	5

8	Project Input	5

9	Outcomes	6

10	Lifecycle Management	9

11	Planning	10

12	Resources	10

13	Infrastructure Management	10

14	Risk Reduction	11

15	Related Approaches	11

16	Annexes	12

16.1	Acronyms and Glossary	12

16.2	References	12

# Purpose

The QA Approach ensures that quality assurance (QA) processes are systematically applied throughout the project to maintain product quality, minimize risks, and comply with standards like ASPICE, ISO 26262, and ISO 21434. It establishes quality culture (CORE SPICE Principle 3) by focusing on process efficiency, team empowerment, and continuous improvement without overburdening the team with excessive documentation.

# Scope

This Approach applies to all project phases (planning, development, testing, and release) and covers system, software, and hardware development. It includes QA activities such as audits, reviews, issue tracking, and metrics, ensuring alignment with CORE SPICE principles and traceability requirements. Post-production QA activities are excluded unless specified in the project contract.

<
Example:

- QA activities include monthly audits and peer reviews.

- Traceability is maintained for all work products.

- Post-production support is excluded unless contractually required.

>

# Assumptions and Constraints

<Lists assumptions and limitations impacting QA implementation

Example:

- The TCC is integrated into the project team to guide QA practices.

- Team members have access to quality tracking tools and templates.

- Budget or organizational policies may limit tool options.

- Compliance with ASPICE, ISO 26262, and ISO 21434 is mandatory.

- Over-documentation is avoided to maintain efficiency (CORE SPICE Principle 3).

>

# Policy and Objectives

<Outlines QA policies and specific goals aligned with project needs.

Example:

- Policy: All QA activities align with CORE SPICE Principle 3.

- Policy: QA processes must be objective, independent, and aligned with CORE SPICE principles.

- Policy: Quality assurance supports project goals without adding unnecessary overhead.

- Objectives: Ensure product quality through systematic verification and validation.

- Objectives: Identify and mitigate quality risks early.

- Objectives: Maintain compliance with safety, security, and process standards.

- Objectives: Achieve zero critical defects in safety components.

- Objectives: Reduce audit findings by 20% via improvement.

- Objectives: Foster continuous improvement through metrics and feedback.

>

# Roles, Responsibilities, and Assignments

The following roles apply:

| Role | Responsibility | Assignment | Remarks |
| --- | --- | --- | --- |
| TCC | Develops and maintains the QA Approach, conducts audits and reviews, and coaches the team on quality practices | [Name] | This is the leading role in this Approach. |
| QA Manager | Oversees organization-wide QA, reviews project QA reports, and ensures independent audits | [Name] |  |
| Project Lead | Integrates QA into project activities, escalates critical quality issues | [Name] |  |
| VVT Lead | Verifies quality through validation and testing activities | [Name] |  |

<Extend this list as needed. See also CORE SPICE Role Catalog for detailed role definitions>.

# Stakeholders

## Internal Stakeholders

<Lists internal parties involved in or affected by QA activities.

Example:

- All roles are listed in Section 5.

- Technical Lead: Provides input on design quality.

- System Design Lead: Ensures system-level quality checks.

- Management: Reviews quality reports and metrics.>

>

## External Stakeholders

<Lists external parties involved in or affected by QA activities.

Example:

- Customer Representatives: Receive monthly quality updates.

- Suppliers: Integrated into supplier QA processes.

- Regulatory Bodies: Conduct external compliance audits.

>

# Meeting & Reporting Structure

## Meetings

<Defines scheduled and ad-hoc QA meetings.

Example:

- Monthly QA Review Meetings: Discuss audit findings and KPI trends.

- Ad-hoc Quality Issue Meetings: Resolve a critical defect in safety software.>

- Monthly QA Review Meetings: Assess quality status and review metrics (participants: QA Manager, TCC, Project Lead).

- Ad-hoc Quality Issue Meetings: Address critical quality issues (participants: TCC, Developers, FuSa/Cybersecurity Analysts as needed).

>

## Reporting

<Defines QA reporting requirements and distribution.

Example:

- Weekly Report: Summarizes open defects and audit results.

- Dashboard: Displays real-time defect density metrics.>

- Weekly Quality Reports: Automated updates on issue status, audit findings, and metrics (distributed to Project Lead, QA Manager).

- Quality Dashboard: Tracks KPIs (e.g., defect rates, review coverage) for real-time visibility.

>

# Project Input

<List the inputs required for QA processes.

Example:

- Standards: ASPICE SUP.1 guidelines.

- Requirements: System requirements specification.

- Logs: Jira defect tracking entries.>

- Quality standards (e.g., ASPICE, ISO 26262, ISO 21434).

- Project requirements and baselines.

- Test plans and verification results.

- Issue and defect logs.

>

# Outcomes

The following goals apply to this Approach:

QA Strategy and Governance:

- A systematic, engineering-centric, strictly merit-based QA framework was established, integrated with CORE SPICE principles, ensuring independent and objective quality assurance.

Value: A systematic QA framework integrated with CORE SPICE principles ensures a practical Approach to high-quality, professional project management. It keeps the focus on objective results without unnecessary oversight. This aligns with CORE SPICE Principles 3 (Quality Culture), 4 (Process Approach), 7 (Risk Minimization), and 11 (Merit Instead of Bureaucracy).

- Easy-to-implement, objective, and unbureaucratic quality rules and easy-to-use templates were defined.

Value: Easy-to-implement quality rules and templates enable the faster creation of work products and uniformly structured work, eliminating the need to reinvent the wheel. Well-structured, easily accessible templates enhance developer productivity and minimize errors. This aligns with CORE SPICE Principles 3 (Quality Culture Instead of Formal Control), 4 (Approaches Instead of Sequences of Tasks), and 11 (Merit Instead of Bureaucracy).

QA Roles

- An independent role of a QA Manager was defined at the start of the project.

Value: Defining an independent QA Manager role from the start ensures unbiased quality checks. Independence means no collusion on projects or conflicts of interest. It is a corporate-level function that helps avoid wasteful shortcuts and cutting corners in safety and cybersecurity projects. The function is postulated by critical standards, including ISO 26262 and ISO 21434. It keeps the focus on real quality improvements without team politics interfering. This aligns with CORE SPICE Principles 3 (Quality Culture).

- A project-specific TCC role was defined from the beginning of the project.

Value: A project-specific TCC role from the start provides dedicated support for process efficiency and team capability. It ensures the systemic purposefulness of all project activities. TCC is a senior project quality-aware, effectiveness-centric engineer with broad industry expertise and the ability to inspire and support key project roles and the entire project team. TCC reduces the frustration and keeps the focus on delivering quality work. This aligns with CORE SPICE Principles 3 (Quality Culture), 5 (Project Over Matrix), 10 (Responsibility Instead of Control), and 11 (Merit Instead of Bureaucracy).

Verification and Validation

- Effectiveness of work products was objectively verified through peer reviews and walkthroughs, especially for high-risk, FuSa, and cybersecurity work products. These verification reviews were implemented for each respective CORE SPICE Approach.

Value: This is a formal review by the TCC to ensure that peer reviews are correctly implemented for each Approach. The TCC ensures that peer reviews are easy to create, store, and retrieve. This ensures not only adequate verification of work products but also helps with formal compliance with standards such as ISO 26262 and ISO 21434. This also aligns with CORE SPICE Principles 3 (Quality Culture).

Issue and Problem Management

- Problems (including defects and other issues) were identified, recorded, classified, analyzed, and tracked to closure. See Issue Management Approach.

- Root cause analysis was conducted for significant issues, and resolutions were implemented and verified. See Issue Management Approach.

Metrics and Continuous Improvement

- Process performance metrics (e.g., defect rates, audit pass rates) were collected and analyzed to drive continuous improvement.

Value: Collecting and analyzing process performance metrics, such as defect rates and audit pass rates, helps identify inefficiencies early. The TCC makes sure that metrics are set up and collected with minimal effort. It turns data into actionable improvements. It also provides for an excellent "lessons learned" during the project lifecycle. This aligns with CORE SPICE Principles 3 (Quality Culture and 7 (Risk Minimization).

- Lessons learned from audits and reviews were documented and used to refine QA processes.

Value: Documenting lessons learned, when done meaningfully and with in-depth analysis and "project insider" knowledge, can provide an excellent way for a project and line organization to learn and improve operations, which helps lower risks in future projects or project phases. It helps developers avoid repeating mistakes, making future activities less painful and code reviews more effective. This aligns with CORE SPICE Principles 3 (Quality Culture), 7 (Risk Minimization), and 11 (Merit Instead of Bureaucracy).

Supplier Quality Assurance

- Supplier deliveries were monitored, tracked, and evaluated for compliance. Refer to the "Supplier Management Approach" for details.

- Issues in supplier performance were identified, recorded, and resolved. Refer to the "Supplier Management Approach" for details.

Training and Competence

- Team members received training and coached on CORE SPICE practices.

Value: Training on CORE SPICE practices and subsequent coaching by TCC are core measures to ensure the team moves fast and with less friction by taking responsibility, getting the proper support, and practicing ECST. This empowers team members with tools to streamline workflows, reduce bureaucracy, and focus on high-impact, high-value project work. The resulting project effectiveness and smoother project implementation boost job satisfaction, increase key player retention rates, and create a positive feedback loop that leads to faster, better-organized project implementation. It fosters a shared quality mindset that helps find and minimize project risks. Once the team is "de-programmed" to ensure the project's purposefulness, it promotes an innovative, collaborative problem-solving culture that eliminates the need for endless meetings. This aligns with CORE SPICE Principles 3 (Quality Culture), 9 (Engineering Skills Before Consensus), and 11 (Merit Instead of Bureaucracy).

Functional Safety Compliance (for functional safety-relevant projects)

- Safety audits were conducted to confirm compliance with ISO 26262. See FuSa Approach.

Cybersecurity Compliance (for cybersecurity-relevant projects)

- Cybersecurity audits were conducted to verify compliance with ISO 21434. See Cybersecurity Approach.

<Extend this list if needed>

# Lifecycle Management

<Describes QA activities across the project lifecycle.

Example:

- Define QA goals and metrics.

- Development: Conduct reviews and monitor quality issues.

- Verify product quality through testing.

- Perform final audits and document lessons learned.>

- QA activities span the project lifecycle:

- Planning: Define QA goals and metrics.

- Development: Conduct reviews and monitor quality issues.

- Testing: Verify product quality through testing.

- Closure: Perform final audits and document lessons learned.

>

# Planning

<Outlines scheduling of QA activities.

Example:

- Audit: End-of-month process audit.

- Review: Unplanned code review for a critical fix.>

- QA activities are scheduled in alignment with project milestones.

- Audits and reviews are planned monthly, with flexibility for ad-hoc assessments.

>

# Resources

<Lists resources required for QA implementation.

Example:

- Jira for defect management.

- Personnel: QA Manager overseeing audits.

- Training: Monthly CORE SPICE workshops.>

- Tools: QA tracking system (e.g., Jira for issue tracking).

- Personnel: QA Manager, TCC, FuSa/Cybersecurity Analysts.

- Training: CORE SPICE QA training sessions (led by TCC).

>

# Infrastructure Management

<Describes tools and systems supporting QA processes.

Example:

- Integration: Jira linked to Git for issues.

- Access: Only developers log defects.

- Dashboard: Real-time view of critical defects.

- Tools integrate with development workflows for seamless issue tracking.  
 Access controls ensure that only authorized roles can log quality issues.

- Automated dashboards provide real-time quality insights.

>

# Risk Reduction

<Lists related CORE SPICE Approaches for integration.

Example:

- Risks: Insufficient quality verification, delayed issue detection, compliance gaps

- QA resource constraints affecting comprehensive coverage

- Overemphasis on documentation rather than effective quality controls

- Siloed quality activities failing to address cross-domain issues

- Late discovery of safety or security concerns

- Mitigations:

  - Risk-based QA approach focusing on safety-critical components

  - Early and continuous quality verification throughout development

  - Integration of quality checks into development workflows

  - Automated testing and verification where appropriate

  - Cross-functional quality reviews addressing systemic issues

  - Regular TCC coaching to embed quality practices in daily work

  - Clear escalation paths for critical quality issues

>

# Related Approaches

<Related approaches and corresponding interfaces.

Example:

- Project Approach

- Systems Engineering Approach

- Software Engineering Approach

- Configuration Management Approach

- VVT Approach

- Issue Management Approach

- Change Request Management Approach

- Traceability Approach

- Cybersecurity Approach

>

# Annexes

## Acronyms and Glossary

<Provides definitions for key terms used in QA.

Example:

- QA: Processes ensuring product quality.

- TCC: Coach for CORE SPICE practices.>

- QA: Quality Assurance

- TCC: Team Capability Coach

- FuSa: Functional Safety

- KPI: Key Performance Indicator

>

## References

- CORE SPICE license: see “CORE SPICE Terms.pdf” in https://github.com/CORE-SPICE/CORE_SPICE_Releases

<Lists standards and documents referenced.

Example:

- CORE SPICE: Guides QA culture.

- ASPICE SUP.1: Defines QA requirements.>

- CORE SPICE Principles

- ASPICE SUP.1: Quality Assurance

- ISO 26262: Functional Safety

- ISO 21434: Cybersecurity

>