# Configuration Management Approach

A CORE SPICE Asset

Table of Contents

1	Purpose	2

2	Scope	2

3	Assumptions and Constraints	3

4	Policy and Objectives	3

5	Roles, Responsibilities, and Assignments	4

6	Stakeholders	5

6.1	Internal Stakeholders	5

6.2	External Stakeholders	5

7	Meeting & Reporting Structure	6

7.1	Meetings	6

7.2	Reporting	6

8	Project Input	6

9	Outcomes	7

10	Lifecycle Management	10

11	Planning	11

12	Resources	11

13	Infrastructure Management	12

14	Risk Reduction	12

15	Related Approaches	13

16	Annexes	13

16.1	Acronyms and Glossary	13

16.2	References	13

# Purpose

The Configuration Management Approach ensures that all project artifacts are systematically managed, version-controlled, and traceable throughout the project lifecycle. It maintains the integrity and consistency of the system and software development processes, which are critical in safety— and security-sensitive environments. This Approach supports compliance with ASPICE, ISO 26262, and ISO 21434 standards by providing a structured method for managing changes, establishing baselines, and ensuring traceability.

# Scope

<Specify the scope of configuration management activities, including:

- What types of items will be under configuration control

- Which phases of development are covered

- Which teams and departments are involved

- Any specific exclusions from the scope

Example:

This Approach applies to all project artifacts, including but not limited to:

- Requirements specifications

- Design documents

- Source code

- Test cases and results

- Safety and security documentation

- Project plans and reports

It includes processes for identifying, controlling, and auditing configuration items (CIs), as well as managing changes to them.

The use of automated tools to enhance efficiency is strongly recommended.

>

# Assumptions and Constraints

<List key assumptions and constraints such as:

- Available tools and infrastructure

- Team expertise and training requirements

- Budget limitations

- Schedule constraints

- Tool licensing requirements

- Access control requirements

Example:

Assumptions:

- All team members have access to the necessary tools and training for configuration management.

- A centralized version control system will be used to manage artifacts.

Constraints:

- Tool choices may be limited by budget or organizational policies.

- Over-documentation should be avoided; only essential configuration items and records should be maintained to improve efficiency.

>

# Policy and Objectives

<If applicable. Write N/A” otherwise.

Example:

Policy:

- Every configuration item must be uniquely identified, version-controlled, and traceable to its origins and dependencies.

- Changes to configuration items must be formally managed and approved.

Objectives:

- Maintain accurate and up-to-date baselines for all project artifacts.

- Ensure traceability between requirements, design, implementation, and testing.

- Support functional safety and cybersecurity by managing safety-critical and security-sensitive artifacts with appropriate controls.

- Minimize the risk of unauthorized or undocumented changes.

>

# Roles, Responsibilities, and Assignments

The following roles apply:

| Role | Responsibility | Assignment | Remarks |
| --- | --- | --- | --- |
| Configuration Lead | Establishes and maintains the Configuration Management Approach, manages baselines, and traces the changes | [Name] | This is the leading role in this Approach. |
| TCC | Ensures process compliance and CORE SPICE alignment | [Name] |  |
| Project Lead | Oversees CM activities and approves major baselines | [Name] |  |
| Technical Lead | Provides technical input on artifact identification and changes | [Name] |  |
| VVT Lead | Ensures test artifacts are under configuration control and traceable | [Name] |  |

<Extend this List as needed. See also CORE SPICE Role Catalog for detailed role definitions>.

# Stakeholders

## Internal Stakeholders

<List internal stakeholders involved in or affected by configuration management:

- Development teams

- Project management

- Quality assurance

- Change control board members

Example:

- Project Lead

- Technical Lead

- TCC

- QA Manager

- Safety Manager (if applicable)

- Cybersecurity Lead (if applicable)

>

## External Stakeholders

<List external stakeholders:

- Customers

- Suppliers

- Regulatory bodies

- Third-party vendors

Example:

- Customer representatives

- Suppliers providing components or services

- Auditors or assessors

>

# Meeting & Reporting Structure

## Meetings

<Define the meeting structure:

- Regular configuration review meetings

- Change control board meetings

- Audit review meetings

- Status review meetings

Example:

- Weekly Configuration Status Meetings: Review baselines and change requests.

- Ad-hoc Meetings: Address urgent change requests or configuration issues.

>

## Reporting

<Specify reporting requirements:

- Configuration status reports

- Audit reports

- Change request status

- Metrics and KPIs

Example:

- Monthly Configuration Status Reports: Detail baseline changes, audit results, and traceability coverage.

- Automated Reports: Generated from the version control system to track check-ins and changes.

>

# Project Input

<List required inputs for configuration management:

- Project documentation requirements

- Development artifacts

- Quality requirements

- Interface specifications

- Customer requirements

Example:

- Requirements specifications

- Design documents

- Source code

- Test plans, cases, and results

- Safety and security analyses (e.g., FMEA, HARA, TARA)

- Project plans and schedules

>

# Outcomes

The following outcomes apply to this Approach:

Configuration Identification and Control

- Configuration items were identified, uniquely labeled, and version-controlled.

Value: CIs (Configuration Items) are a fundamental concept that helps identify and find “everything” in a project. CIs must be uniquely identifiable and stored in the configuration management system (e.g., a version control system such as Git). Having a well-organized versioning storage has been the best practice for at least half a decade of project practice because it saves time by preventing version conflicts and surprise bugs, allowing developers to focus on building rather than debugging chaos. It enhances product quality by ensuring clear change tracking, reducing sloppy updates, and resulting in better, more reliable code. Also, if each CI has a well-defined “owner,” a culture of rational accountability and responsibility is effectively fostered. This outcome aligns with CORE SPICE Principles 7 (Risk Minimization) and 10 (Responsibility Instead of Control), keeping developers accountable without unnecessary bureaucracy.

- Baselines were established for internal use and customer delivery.

Value: Baselines enable a clear “status” of a release (or iteration). Once baselines are established as a standard procedure, the team can always trace changes and team dependencies. It helps track changes to previous sets of work products consistently, enabling accountability and the backtracking of issues and defects in the project. Baselines for internal use and customer delivery provide a clear, stable reference point for the project that developers, testers, and customers can depend on. It eliminates guesswork about which version of the code or deliverables is current, reducing bugs, miscommunication, and wasted effort fixing the wrong thing. It minimizes risks Principle 7) and lets the team take ownership of what’s ready to use or ship (Principle 10), rather than micromanaging every step.

Status Accounting and Reporting

- The status of configuration items and modifications was recorded and reported to stakeholders.

Value: Recording and reporting configuration status ensures stakeholders are informed. It fosters a culture of transparency, accountability, and early issue detection. It aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk minimization instead of risk management).

Traceability and Consistency

- Bidirectional traceability was maintained between configuration items, requirements, and change requests.
See “Traceability Approach.”

Build and Release Management:

- Build environments were controlled and documented to ensure reproducibility.

Value: Controlling and documenting build environments ensures consistent, reliable builds, reducing the likelihood of sporadic and systematic errors within a project workflow. The CI Lead could be involved to ensure a consistent development workflow and/or pipelines. It aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization).

- Release packages were assembled from configured items and verified against defined criteria.

Value: Releases (release packages) must be systematically planned and assembled in accordance with a clearly defined procedure. The ability to reproduce a “build” is vital to ensure a stable development pipeline. Assembling release packages from configured items and verifying them against defined criteria ensures that we deliver precisely what is planned. This aligns with CORE SPICE Principles, such as Quality Culture and Risk Minimization, which prioritize practical results over wasted effort.

- Release notes and version descriptions were maintained and communicated.

Value: Release notes are often a contractual obligation stipulated between the project team and the customer. Maintaining and sharing release notes and version descriptions keeps everyone on the same page about what’s in each release, avoiding confusion and rework. It saves time by clarifying changes for the team and customers. This aligns with CORE SPICE Principles 6 (Cooperation Instead of Confrontation) and 11 (Merit Instead of Bureaucracy).

Variant Management

- Configuration items were managed across product variants, with variant-specific configurations reproducible.

Value: Managing configuration items across product variants ensures each version is consistent and reproducible, helping avoid mix-ups and rework. It delivers reliable results across different product flavors. This aligns with CORE SPICE Principles 7 (Risk Minimization).

Backup, Retention, and Archiving

- Backup and recovery mechanisms were verified to ensure the availability of configuration items.

Value: From day one, the project team must be able to store data reliably and restore all or part of the project data. Using an industry-grade backup system is often a lifesaver in the event of data corruption, mistakes, or data breaches (e.g., cybersecurity attacks). Backups must also be routinely verified to ensure that potential restore operations produce the desired results. Verifying safe and secure recovery mechanisms ensures that configuration items are always accessible, thereby preventing data loss disasters. It saves time and keeps projects on track. This aligns with CORE SPICE Principles 7 (Risk Minimization).

- Retention periods for configuration items were defined and controlled (e.g., source code retained for 15 years after the end of production).

Value: Defining and controlling retention periods for configuration items ensures that critical assets, such as source code, remain available for future use. This is often a critical contractual obligation that must not be left to chance. It is not uncommon to be forced to reproduce a specific release configuration to verify defects or for legal reasons. This aligns with CORE SPICE Principles 7 (Risk Minimization).

Functional Safety Compliance (for functional safety-relevant projects)

- Refer to the FuSa Approach.

Cybersecurity Compliance (for cybersecurity-relevant projects)

- Refer to the Cybersecurity Approach.

<Extend this List if needed>

# Lifecycle Management

<Describe configuration management activities throughout the project lifecycle:

- Standard work product status model

- Planning phase activities

- Development phase controls

- Release management procedures

- Maintenance phase requirements

Example:

Configuration items are managed through the following stages:

- Identification: Artifacts are identified as configuration items and assigned unique identifiers.

- Control: Changes are managed via a formal change request process.

- Status Accounting: The status of configuration items is tracked and reported.

- Audit: Regular audits ensure compliance with CM processes.

- A version control system (e.g., Git, SVN) will manage revisions and baselines.

Example of a lifecycle of a generic artifact:

| State | Possible Transitions | Semantics |
| --- | --- | --- |
| DRAFT | IN REVIEW, OBSOLETE | The initial state where a document is created. |
| IN REVIEW | APPROVED, DRAFT, OBSOLETE | The state where the document has been finalized but has not yet been formally accepted. |
| APPROVED | DRAFT, OBSOLETE | The state where the document has been finalized and accepted. |
| OBSOLETE | (none) | The end state where the document is no longer in use is reachable from any other state. |

>

# Planning

<Detail planning elements:

- Schedule of CM activities

- Resource allocation

- Tool implementation timeline

- Training schedule

- Audit planning

Example:

Configuration management activities align with the project schedule:

- Initial Baseline: Established at project kickoff.

- Baseline Updates: Occur at major milestones (e.g., design freeze, integration points).

- Final Baseline: Set at project closure.

>

# Resources

<List required resources:

- Configuration management tools

- Version control systems

- Document management systems

- Training materials

- Templates and procedures

Example:

- Version control system (e.g., GitLab, GitHub)

- Configuration management tools (e.g., for traceability, audit logs)

- Training resources for team members on CM practices

>

# Infrastructure Management

<Specify infrastructure requirements:

- Tool environments

- Server configurations

- Network requirements

- Access control systems

- Backup systems

Example:

- Tools: The project will use [specific tool] for version control, with access controls limiting changes to authorized personnel.

- Automation: Scripts will generate traceability reports and status accounting data.

- Remote Access: Team members can access the system remotely via VPN or cloud solutions.

>

# Risk Reduction

<Define risk reduction strategies:

- Backup procedures

- Access control measures

- Change impact analysis

- Configuration audits

- Training requirements

Example:

- Risk Identification: Risks include unauthorized changes, loss of traceability, and configuration drift.

- Mitigation Strategies:

  - Regular configuration audits to detect discrepancies.

  - Automated alerts for unauthorized check-ins or changes.

  - Backup and recovery procedures for the version control system.

>

# Related Approaches

- Quality Management Approach

- Release Management Approach

- Change Management Approach

- Functional Safety Approach

- Cybersecurity Management Approach

- Traceability Approach

- Supplier Management Approach

- Variant Management Approach

- VVT Approach (Validation (V&V)

# Annexes

## Acronyms and Glossary

- ASIL: Automotive Safety Integrity Level

- CI: Configuration Item

- CM: Configuration Management

- CI/CD: Continuous Integration and Continuous Delivery

- ISO: International Organization for Standardization

- KPI: Key Performance Indicator

- SPICE: Software Process Improvement and Capability Determination

## References

- CORE SPICE license: see “CORE SPICE Terms.pdf” in https://github.com/CORE-SPICE/CORE_SPICE_Releases

- Configuration Item List (CI List): <link to the CI list>

<Standards and models to be applied, e.g., ASPICE, ISO 26262, other relevant standards, models, customer-relevant standards >