# Systems Engineering Approach

A CORE SPICE Asset

Table of Contents

1	Purpose	2

2	Scope	2

3	Assumptions and Constraints	2

4	Policy and Objectives	3

5	Roles, Responsibilities, and Assignments	3

6	Stakeholders	4

6.1	Internal Stakeholders	4

6.2	External Stakeholders	5

7	Meeting & Reporting Structure	5

7.1	Meetings	5

7.2	Reporting	5

8	Project Input	6

9	Outcomes	6

10	Lifecycle Management	11

11	Planning	12

12	Resources	12

13	Infrastructure Management	12

14	Risk Reduction	13

15	Related Approaches	13

16	Annexes	14

16.1	Acronyms and Glossary	14

16.2	References	14

# Purpose

The Systems Engineering Approach establishes a disciplined framework for managing the technical effort required to transform customer needs, requirements, and constraints into a system solution throughout its life cycle. It ensures that technical, cost, and schedule objectives are met while delivering a high-quality, affordable system that is producible, operable, maintainable, and disposable without undue risk to health or the environment. This Approach integrates IEEE Std 1220-1998's Systems Engineering Process (SEP) with the 12 CORE SPICE Principles and 5 Common Sense Practices to achieve measurable outcomes efficiently, prioritizing practical results over excessive documentation.

# Scope

This Approach governs all systems engineering activities, including:

- Stakeholder requirements definition and management

- System requirements analysis and validation

- System architectural design and verification

- System integration and integration testing

- System qualification testing

It applies across the system life cycle—concept definition, system definition, preliminary and detailed design, fabrication, assembly, integration, and test (FAIT), production, and customer support—consistent with IEEE 1220's life cycle stages (Clause 5) and CORE SPICE's outcome-driven methodology.

# Assumptions and Constraints

<Assumptions and constraints.

Example:

- Assumptions

  - Systems engineering teams have the tools, training, and resources needed.

  - Customer needs and requirements are identified and baselined at project initiation.

  - The CORE SPICE framework, including the Team Chart and Roles Catalogue, is adopted.

- Constraints

  - Budget and resource limitations may impact tool selection and staffing.

  - Schedules necessitate efficient execution of SEP activities per IEEE 1220 (Clause 4.3).

- Documentation is minimized to essential artifacts, avoiding over-documentation (CORE SPICE principle).

>

# Policy and Objectives

<Project-specific policies and objects

Example:

- Policy

  - All systems engineering activities shall comply with IEEE 1220's SEP and ASPICE 4.0's SYS.1 to SYS.5 processes, applying interdisciplinary tasks iteratively.

  - All systems engineering activities shall comply with IEEE 1220's SEP (Clause 6) and CORE SPICE Principles, and shall apply interdisciplinary tasks iteratively across the life cycle.

  - Processes must focus on delivering a balanced system solution, ensuring traceability and compliance with minimal bureaucracy.

- Objectives

  - Develop a system that meets stakeholders' needs, aligns with enterprise goals, and complies with regulatory requirements.

  - Mitigate risks through systematic analysis and control.

  - Optimize resource utilization and adhere to cost and schedule targets.

>

# Roles, Responsibilities, and Assignments

The following roles apply:

| Role | Responsibility | Assignment | Remarks |
| --- | --- | --- | --- |
| Systems Lead | Leads system requirements, architecture, and integration; ensures alignment with stakeholder needs | [Name] | Leading role |
| TCC | Ensures process compliance and CORE SPICE alignment | [Name] |  |
| Project Lead | Oversees systems engineering integration into the overall project | [Name] |  |
| Technical Lead | Provides technical input on system design and interfaces | [Name] |  |
| VVT Lead | Coordinate system verification, validation, and testing activities | [Name] |  |

<Extend this list as needed. See also CORE SPICE Role Catalog for detailed role definitions>.

# Stakeholders

## Internal Stakeholders

<A list of internal interfaces.

Example:

- Project Lead

- TCC

- System Design Lead

- System Integration Lead

- V&V Lead

- Functional Safety (FuSa) Manager (if applicable)

- Cybersecurity Analyst (if applicable)

>

## External Stakeholders

<A list of external interfaces

Example:

- Customer representatives

- Suppliers of subsystems or components

- Regulatory bodies for compliance (e.g., safety, environmental standards per IEEE 1220, Clause 6.7.6.3)

>

# Meeting & Reporting Structure

## Meetings

<Internal/external meetings, steering committee, etc.

Example:

- Weekly SEP Reviews: Assess progress, risks, and technical issues (IEEE 1220, Clause 4.12).

- Technical Reviews: Conducted at life cycle stage transitions (e.g., System Definition Review, Preliminary Design Review) per IEEE 1220, Clause 5.

>

## Reporting

<System-level reporting structure.

Example:

- SEP Status Reports: Monthly updates on technical progress, risks, and metrics (IEEE 1220, Clause 6.8).

- Traceability Reports: Automated reports ensure requirements coverage (IEEE 1220, Clause 6.8.3).

>

# Project Input

<Definition of necessary inputs

Example:

- Customer needs, requirements, and constraints (IEEE 1220, Clause 6.1).

- Project plans, schedules, and enterprise policies (IEEE 1220, Clause 4.2).

- Safety, security, and environmental requirements (if applicable).

- Interface control documents and prior design artifacts.

>

# Outcomes

The following outcomes apply to this Approach:

Stakeholder Requirements

- The Stakeholder Requirements Specification was documented, reviewed, and approved, detailing stakeholder needs, expectations, and constraints.

Value: Recording, documenting, and approving stakeholder requirements is essential to a well-defined, understandable project scope. Without a well-defined and well-maintained set of stakeholder requirements, meaningful project leadership is impossible. Early agreement on stakeholder requirements helps prevent surprises in systems and software architectural design. Without approved stakeholder requirements, no meaningful work should be performed, as requirement "management by assumptions" usually leads to significant rework. This aligns with CORE SPICE Principles 3 (Quality Culture), 6 (Cooperation Instead of Confrontation), and 7 (Risk Minimization).

- Requirements Traceability to system requirements was created and maintained, ensuring bidirectional traceability between stakeholder needs and system requirements.
See "Traceability Approach" for further reference.

System Requirements Analysis

- The System Requirements Specification was developed to specify functional, performance, interface, safety, and quality requirements.

Value: System requirements specification translates high-level stakeholder needs into precise, technical requirements for functional, performance, interface, safety, and quality aspects. Since stakeholder requirements cannot be modified (it otherwise typically implies a change request), a separate set of system requirements is necessary. Stakeholder requirements capture user wants and constraints, while system requirements derive from them to make the system buildable and testable, bridging the gap to avoid misaligned development. This aligns with CORE SPICE Principles 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization).

- All system requirements have been reviewed and approved or rejected, along with the corresponding justification.

Value: Reviewing and approving or rejecting system requirements, with documented justifications, ensures that only valid, feasible, and aligned requirements proceed to design and implementation. Nothing should be implemented until the related system requirements are approved, because rectifying requirements often causes unintended rework and unwanted functionality. Unapproved requirements also pose safety and security risks. This aligns with CORE SPICE Principles 3 (Quality Culture), 7 (Risk Minimization), and 4 (Process Approach).

- Requirements were decomposed and traced into subsystems or components.

Value: Decomposing and tracing requirements into subsystems or components ensures that high-level system requirements are broken down into modular, actionable elements, enabling overall system coherence. Modular design also supports impact analysis for changes. It also promotes parallel development across teams, because sub-teams can (and should) be designed along architectural boundaries. It minimizes integration issues and rework by clarifying dependencies early. It aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization).

System Architectural Design

- System Architectural Design Document was produced, including the system's structure, subsystems, and interfaces.

Value: A well-designed System Architectural Design Document provides a blueprint of the system's structure, subsystems, interfaces, and behavior, as well as non-functional aspects such as performance and timing aspects. It serves as an excellent roadmap for every team member who needs to understand, implement, or verify the system and its components. It enables effective communication among stakeholders. It is a guide for design and integration activities. This document ensures that the system is modular, scalable, and aligned with requirements, reducing integration issues and facilitating impact analysis for changes. It is also a substantial input for functional safety and system security purposes. It promotes a structured development process that minimizes risks associated with architectural mismatches and supports efficient resource allocation. It can also serve as the lead document for a project if an architecture-driven approach is at the core of the system's development. It aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization).

- Functional Architecture was established, detailing functions, subfunctions, and their interactions.

Value: Establishing the Functional Architecture provides a clear decomposition of the system's functions and subfunctions. That supports modular design, efficient allocation of requirements, and simplified integration. This Approach actively supports "feature-driven" development, where "features" can be used to both structure the system work and facilitate planning and scheduling activities through the "feature plan." A feature-driven approach promotes incremental, structured delivery and adaptability. A "feature responsible" team member who oversees the end-to-end development of a function drives responsibility, self-sufficiency, and a structural approach, helping to break up project silos. It also fosters a culture of parallel, well-organized development, minimizing integration risks by clarifying functional dependencies early. That aligns with CORE SPICE Principles 3 (Quality Culture), 4 (Process Approach), 6 (Cooperation instead of confrontation), 7 (Risk Minimization), and 10 (Responsibility instead of control).

- Performance considerations were assigned to functions and subsystems, ensuring system-level performance goals were met.

Value: Well-defined performance considerations for functions and subsystems ensure that system-level goals for efficiency, responsiveness, and resource utilization are achieved. It helps prevent unexpected performance bottlenecks and enables scalable design. This proactive allocation facilitates early identification of performance risks, supports optimized resource planning, and enhances overall system reliability. Using "features" instead of "functions" further increases the flexibility of architectural development team work. It reduces the need for costly redesigns later in the Lifecycle. It aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization) by embedding performance awareness into the engineering process.

- The system architecture has been reviewed and approved.

Value: Reviewing and approving the system architecture ensures that the design is validated for completeness, consistency, and alignment with requirements before proceeding to detailed implementation. It is indispensable to prevent costly rework and integration issues. This formal approval gate strengthens team accountability, enhances stakeholder confidence, and facilitates early detection of architectural flaws. It aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization) by incorporating rigorous evaluation into the development process, thereby enhancing overall system integrity and project success.

Control Outcomes

- System Baselines were established and maintained for system requirements, specifications, and designs. 
See "Configuration Management Approach."

Automotive-Specific Outcomes

- The ECU Integration Strategy was documented, defining the Approach for integrating software into Electronic Control Units (ECUs).

Value: ECUs are often large, multi-faceted, complex systems that must be carefully integrated before further work can commence. Usually, a "sample management" team builds and delivers samples (e.g., B-sample) to the team for validation and as test beds. This complex work can be further complicated by sub-supplier deliveries and international transfers of prototypes (samples), which often necessitate careful organization and consideration of customs and tariffs. Furthermore, defective prototypes must be decomposed and sent to the development team for further analysis. Documenting a clear ECU integration strategy streamlines this process by defining steps and responsibilities. A seamless alignment of software and hardware is crucial to prevent delays and impairments to project development teams, as well as to minimize the risks of system failures during testing. This proactive planning supports efficient resource allocation, enables early detection of compatibility issues, and facilitates traceability across development phases. It aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization).

- Diagnostic Software Design was developed, including diagnostic protocols, inhibition aspects, and DTC/diagnostics functions ("jobs").

Value: Diagnostic software design enables efficient fault detection, isolation, and recovery in the system. Diagnostics, while occasionally overlooked by inexperienced project leadership, enables efficient on- and off-board detection of short- and long-term product issues. A well-designed diagnostics environment helps prevent degradation of the vehicle before a more critical issue arises that could destroy the system or even pose safety risks. It is also crucial to implement both real-time monitoring and maintenance, as these measures are standard across the vehicle industry. Diagnostics capabilities enable proactive issue resolution, reduce vehicle downtime, and enhance overall system reliability by providing precise mechanisms for error handling and reporting. The role of diagnostics engineers closely aligns with systems architecture, as a good diagnostics design requires broad knowledge of all critical components. It aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- A Calibration Data Management Plan was established to manage vehicle-specific calibration parameters.

Value: A calibration data management plan ensures precise handling of vehicle-specific calibration parameters, which play a crucial role in enhancing the functionality, efficiency, and effectiveness of the vehicle design. It enables tailored system performance and compliance with operational requirements across diverse vehicle configurations. This plan mitigates risks of performance degradation or non-compliance by providing structured processes for calibration updates and performance validation, particularly critical for safety and emissions standards. It supports efficient adaptation to varying environmental and operational conditions, including regional and country-specific environmental and safety adaptations. It reduces errors during production and maintenance and enhances system reliability by ensuring consistent parameter application. The plan also facilitates collaboration with suppliers and OEMs to integrate calibration data. That aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), 6 (Cooperation Instead of Confrontation), and 7 (Risk Minimization).

- Flash memory and OTA (Over-The-Air) update strategies were implemented to ensure secure and reliable software updates.

Value: While in the past, updating vehicle software features required a visit to the garage. Now—in addition to the conventional software flash—the OTA (over-the-air) software updates can happen in real time. Implementing those features ensures secure, efficient, and reliable software updates, enabling seamless delivery of enhancements, bug fixes, and critical patches across the vehicle lifecycle. These strategies mitigate risks of update failures or security vulnerabilities. They must include robust authentication, encryption, and rollback mechanisms. They support adaptability to evolving customer needs, regulatory requirements, and regional variations, while reducing service downtime and maintenance costs. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), 6 (Cooperation Instead of Confrontation), and 7 (Risk Minimization).

Functional Safety Outcomes (for safety-relevant projects)

- All Functional Safety Outcomes were achieved in accordance with the FuSa Approach.

Cybersecurity Outcomes (for cybersecurity-relevant projects)

- All Cybersecurity Outcomes were ensured through the Security Approach.

<Add further outcomes when needed. Remove this line otherwise.>

# Lifecycle Management

<Lifecycle to be applied and specific definitions/detailing.

Example:

- Concept Definition: Identifies system concepts and initial requirements.

- System Definition: Establishes system specifications and baselines.

- Preliminary Design: Develop subsystem designs.

- Detailed Design: Finalizes component designs.

- FAIT: Fabricates, assembles, integrates, and tests the system.

- Production and Customer Support: Manages production and sustainment.

- A version control system tracks revisions and baselines, adhering to IEEE 1220's configuration management (Clause 6.8.1.2) and CORE SPICE's work product status model.

>

# Planning

<Schedule with at least the mean milestones

Example:

- Engineering Plan: Guides technical efforts (Annex B according to ISO 1220).

- Master Schedule: Event-based Schedule with key milestones (e.g., Requirements Baseline, Design Freeze).

- Detail Schedule: Calendar-based tracking of tasks.

Milestones include:

- Initial Requirements Baseline (System Definition).

- Design Freeze (pre-FAIT).

- Integration and Test Completion (FAIT).

>

# Resources

<A list of used resources, e.g., tools, licenses, etc.

Example:

- Personnel: System engineers, integration specialists, test engineers (IEEE 1220, Clause 5.2).

- Tools: Requirements management, modeling, and test automation tools (IEEE 1220, Clause 4.5).

- Training: SEP training per IEEE 1220 and CORE SPICE practices (Clause 4.2).

>

# Infrastructure Management

<System-level tools and infrastructure resources.

Example:

- Integrated Toolchain: Supports requirements, design, and verification (IEEE 1220, Clause 4.6).

- Access Controls: Ensures data security (IEEE 1220, Clause 6.8.1.1).

- Automation: Generates traceability and progress reports (IEEE 1220, Clause 6.8).

>

# Risk Reduction

<Specify how to determine and reduce risks in this Approach.

Example:

- Risk Identification: Conducted during systems analysis (IEEE 1220, Clause 6.7.4).

- Mitigation: Includes prototyping and additional verification (IEEE 1220, Clause 6.7.7).

- Monitoring: Tracks risks via TPMs and reviews (IEEE 1220, Clause 6.8.1.4).

>

# Related Approaches

<Related approaches and corresponding interfaces.

Example:

- Project Management Approach

- Verification and Validation Approach

- Configuration Management Approach

- Functional Safety Approach (if applicable)

- Cybersecurity Approach (if applicable)

>

# Annexes

## Acronyms and Glossary

<A description of acronyms and terms

Example:

- SEP: Systems Engineering Process (IEEE 1220)

- FAIT: Fabrication, Assembly, Integration, and Test

- TPM: Technical Performance Measure

- SBS: System Breakdown Structure

- FuSa: Functional Safety

- TCC: Team Capability Coach

>

## References

- CORE SPICE license: see “CORE SPICE Terms.pdf” in https://github.com/CORE-SPICE/CORE_SPICE_Releases

<Standards and models to be applied.

Example:

- IEEE Std 1220-1998: Application and Management of the Systems Engineering Process

- CORE SPICE Principles and Practices

- ISO 9001:1994: Quality Management Systems

- ISO 26262: Functional Safety (if applicable)

- ISO 21434: Cybersecurity (if applicable)

>