# VVT Approach

A CORE SPICE Asset

Table of Contents

1	Purpose	2

2	Scope	2

3	Assumptions and Constraints	2

4	Policy and Objectives	3

5	Roles, Responsibilities, and Assignments	3

6	Stakeholders	4

6.1	Internal Stakeholders	4

6.2	External Stakeholders	4

7	Meeting & Reporting Structure	5

7.1	Meetings	5

7.2	Reporting	5

8	Project Input	5

9	Outcomes	6

10	Lifecycle Management	12

11	Planning	12

12	Resources	12

13	Infrastructure Management	13

14	Risk Reduction	13

15	Related Approaches	13

16	Annexes	14

16.1	Acronyms and Glossary	14

16.2	References	14

# Purpose

The VVT Approach establishes a systematic framework for verification, validation, and testing (VVT) activities across all test levels—Unit Test, Software Integration Test, Software Qualification Test, System Integration Test, and System Qualification Test—ensuring the quality and reliability of systems, software, and hardware in road vehicles. It aligns with ASPICE (e.g., SYS.3, SYS.4, SWE.4, SWE.6) and ISO/IEC/IEEE 29119-3, integrating with functional safety (ISO 26262) and cybersecurity (ISO/SAE 21434) requirements. The Approach aims to verify that components meet specifications, validate that the system fulfills its intended use, and ensure traceability and compliance through measurable outcomes while maintaining efficiency and minimal documentation in line with CORE SPICE principles.

# Scope

This Approach applies to all project phases—planning, development, integration, and production—covering systems, software, and hardware components in series production road vehicles. It includes all test levels, including Unit Testing, Software Integration Testing, Software Qualification Testing, System Integration Testing, System Qualification Testing, Design Verification (DV), Product Validation (PV), and End-of-Line (EOL) Testing. It ensures comprehensive testing across the development lifecycle, integrating with safety and cybersecurity processes, and excludes prototype testing unless specified.

# Assumptions and Constraints

<Outlines key assumptions and limitations for VVT activities, such as resource availability and test environment readiness.

Example:

- Risk: Limited test environment access.

- Mitigation: Schedule testing slots early.

- Contingency: Use virtual test environments.

>

# Policy and Objectives

<Defines policies and objectives to guide VVT efforts effectively.

Example:

- Policy: Ensure ASPICE compliance in testing.

- Objective: Achieve 100% test coverage for safety-critical features.

- Objective: Minimize defects through early verification.

>

# Roles, Responsibilities, and Assignments

The following roles apply:

| Role | Responsibility | Assignment | Remarks |
| --- | --- | --- | --- |
| VVT Lead | Develops and maintains the VVT Approach, plans and executes tests across all levels | [Name] | This is the leading role in this Approach. |
| TCC | Ensures process compliance and CORE SPICE alignment | [Name] |  |
| Project Lead | Oversees VVT integration into project schedule and escalates issues | [Name] |  |
| Technical Lead | Provides technical input on test cases and environments | [Name] |  |
| FuSa Engineer | Ensures safety-related testing compliance with ISO 26262 | [Name] |  |

<Extend this list as needed. See also CORE SPICE Role Catalog for detailed role definitions>.

# Stakeholders

## Internal Stakeholders

<Lists internal stakeholders involved in VVT activities.

Example:

- VVT Lead: Manages testing process.

- FuSa Manager: Ensures safety compliance.

- VVT Lead

- Test Engineers

- FuSa Manager

- Cybersecurity Analyst

>

## External Stakeholders

<Lists external stakeholders involved in VVT activities.

Example:

- OEM: Reviews test results.

- Suppliers: Provide test data.

- OEMs (e.g., for acceptance testing)

- Suppliers (e.g., component test data)

- Certification Bodies (e.g., for ASPICE audits)

>

# Meeting & Reporting Structure

## Meetings

<Describes the meeting structure for VVT oversight.

Example:

- Weekly Reviews: Monitor test progress.

- Ad-hoc: Address test failures.

>

## Reporting

<Defines VVT-specific reporting requirements.

Example:

- Test Status: Weekly defect updates.

- Completion Report: Final test summary.

>

# Project Input

<Lists inputs required for effective VVT activities.

Example:

- Requirements: System specifications.

- Test Data: Simulated inputs.

>

# Outcomes

In this Approach, the following outcomes are included:

Product Quality Documentation

- A product quality strategy, including a regression test strategy, was documented, outlining testing policies aligned with industry's best practices.

Value: This is a fundamental product quality strategy (verification, validation, including testing) that helps understand and implement the product quality expectations. Product requirements and the product's architecture dictate those expectations. There are many ways to structure a product quality assurance strategy; thus, there is no single "test plan" that fits all purposes. It could be derived from ideas like ISO 29119, but it is just an option. This strategy must be consistent, efficient, and standardized to ensure that VVT activities are well organized and adequately funded. It may be organization-wide or project-specific. The product quality strategy establishes clear guidelines for test planning, execution, and reporting. This strategy addresses common challenges such as inconsistent testing approaches and overlooked compliance requirements. Defining overarching principles early enables proactive risk minimization and resource optimization. It serves as a guideline for project-specific verification measures. A well-organized product quality strategy enables the scalable development of demanding systems that meet key standards such as safety and cybersecurity (ISO 26262 and ISO/SAE 21434). It complements the Project Approach, which focuses on the left side of V. This aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization).

- The product quality schedule was developed, including the definition of test levels, key activities, and resources.

Value: A product quality schedule defines more than just timing; it must also include personnel, specific resources, and resource planning for work and materials, such as test management software and test benches. It could be broken down into a pure schedule and a resource-based "work breakdown structure." Such a pragmatic approach translates the product quality strategy into actionable project-specific steps. A well-defined product quality schedule ensures the efficient execution of VVT activities while balancing project scope, budget, and deadlines. This schedule is essential for coordinating test efforts across the right side of the V-model, preventing bottlenecks such as resource conflicts or delayed testing that could compromise the product release. It resolves common challenges, such as ad hoc testing and under-resourced phases. It helps avoid the misallocation of resources and ensures that long-term needs (such as complex test benches) are defined in line with the overall project schedule to avoid bottlenecks and product quality issues. By aligning test levels (e.g., unit to system qualification) with project phases, it complements the left-side focus of the Project Approach and Systems/Software Engineering Approaches. This aligns with CORE SPICE Principles 3 (Quality Culture), 7 (Risk Minimization), and 11 (Merit Instead of Bureaucracy).

- Test-level schedules were created for each test level (e.g., unit testing, system testing).

Value: Test-level-specific product schedules provide a structured timeline and resource allocation for different verification and validation activities. The structure of test levels helps mitigate differences between project quality granularity, test engineering skills, equipment, etc. That ensures a coordinated execution and prevents overlaps or gaps in testing coverage across the development lifecycle. Test-level-specific scheduling is crucial to structure the needs of each test phase, such as detailed unit verification or comprehensive system qualification. It also helps organize teams by test levels, which is particularly crucial for a project's scalability. It aligns with the Traceability Approach at each level of the V and with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk).

- Product quality environment Specifications were defined, including requirements for tools, infrastructure, and test setups.

Value: Although partially redundant to the previous outcomes, this is so crucial that it should be re-emphasized. The product quality environment must be discussed at the project's outset, as some testing and test environments need to be ordered months or even years in advance of subsequent verification activities. Test equipment specifications, including requirements for tools, infrastructure, and test setups, enable consistent, reproducible testing across all VVT levels, ensuring the test environment accurately simulates operational conditions. Test equipment can also be exceedingly complex, capable of scaling across the project lifecycle and various test levels. Well-structured test equipment enables early product quality feedback. This specification is crucial, particularly in safety-critical or cybersecurity-sensitive scenarios where environmental factors like hardware simulators or secure networks are essential. Test equipment can be a significant cost factor, with a single test bench potentially costing hundreds of thousands of dollars per test stand. Enabling proactive budgeting and risk minimization is an indispensable project management skill. In practice, it integrates with automated tools for environment provisioning (e.g., virtual test benches), facilitates variant testing for different vehicle configurations, and ensures traceability to requirements for audit purposes. This aligns with CORE SPICE Principles 3 (Quality Culture) and 7 (Risk Minimization).

Verification and Validation Results

- Product quality specifications (test specifications) were specified based on the corresponding left-side V requirements.

Value: A well-structured, template-based test specification is as crucial as the specifications on the left side of V. It ensures that all test levels—from unit to system qualification—are directly derived from verified requirements, architecture, and design. No ad-hoc testing is permitted—at least not "at scale". It helps confirm the product quality and the intended system functions without gaps or assumptions. This derivation is essential for bridging the left and right sides of the V-model. It helps prevent mismatched test coverage or overlooked non-functional aspects (e.g., performance or safety) by providing precise, requirement-aligned test criteria that enable early defect detection and efficient regression testing across levels. A well-thought-out specification meets compliance and audit requirements for standards such as ISO 26262 and ISO/SAE 21434. It is the ultimate risk-reduction strategy for complex automotive systems. By focusing tests on validated left-side elements, it complements the Project Approach's emphasis on requirements and design, fostering a balanced V-model without unnecessary complexity or over-documentation. This aligns with CORE SPICE Principles 3 (Quality Culture), 7 (Risk Minimization), and 12 (Automated Traceability).

- Design Verification (DV) and Product Validation (PV) were carried out, with test plans and reports confirming design compliance and operational performance.

Value: Design Verification (DV) and Product Validation (PV), with dedicated test plans and reports, confirm that the system design complies with specifications and performs adequately in operational conditions. It bridges the gap between theoretical design and real-world product application. Its primary purpose is to confirm the adequacy of a product design with respect to all functional, performance, and compliance requirements. DV focuses on verifying the design against internal criteria (e.g., simulations and lab tests), while PV validates the product in user-like environments (e.g., vehicle prototypes on test tracks). This Approach addresses challenges such as undetected design flaws or environmental mismatches that could lead to recalls or safety incidents. When integrated with automated testing tools for repeatable results and traceability to left-side V-model artifacts, it also supports variant validation across different vehicle configurations. By generating comprehensive reports on compliance and performance, it facilitates stakeholder approval and enhances audit readiness for road approvals. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- End-of-Line (EOL) Testing was conducted, with specifications, results, and coverage reports verifying production quality.

Value: End-of-Line (EOL) verifies production quality at the manufacturing stage, ensuring that each produced unit meets all functional, safety, and performance requirements before deployment. This testing is essential in automotive manufacturing, where EOL serves as the final quality gate to confirm calibration, configuration, and system integrity in a production-like environment. EOL test integrates automated test setups for high-volume efficiency. It provides real-time reporting on pass/fail rates and coverage metrics. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

Safety and Security Testing (if applicable)

- Safety verification and validation were performed to ensure functional safety compliance (ISO 26262), with specifications and results confirming safety requirements.

Value: In a project rated ASIL A or higher, comprehensive considerations for the verification approach, test specification, and execution must be taken into account. An additional, rigorous set of verification measures—e.g., fault injections—must be applied to ensure the correctness and robustness of Fusa-relevant features. The purpose is to provide well-documented evidence that the system achieves its intended ASIL levels and mitigates hazards across operational scenarios. More detailed testing is required to reduce risks such as undetected safety flaws. The goal is to prevent failures that could put the driver's health at risk or result in regulatory violations. Reports on safety coverage and outcomes are part of the test deliverables. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

- Security verification and validation were conducted to ensure cybersecurity compliance (ISO/SAE 21434), with specifications and results confirming the security controls.

Value: Conducting security verification and validation for cybersecurity compliance (ISO/SAE 21434) is usually part of the contractual obligations. The goal is to ensure that security controls are rigorously verified and confirmed through dedicated test specifications and test reports. Cybersecurity-specific evidence is needed to demonstrate that the system effectively mitigates threats and achieves its cybersecurity goals across operational scenarios. The goal is to find undetected vulnerabilities or non-compliance by systematically verifying security mechanisms—such as access controls, encryption, and intrusion detection—against defined criteria. There is a close relationship between functional safety and the system's cybersecurity. For instance, potential breaches that could compromise vehicle safety, data privacy, or regulatory adherence must be prevented. This aligns with CORE SPICE Principles 1 (Safety First), 3 (Quality Culture), and 7 (Risk Minimization).

Test Reporting and Metrics

- A test status and coverage report was generated, providing metrics on feature sets, conditions, and scenarios tested, including final test reports such as release-based reports, which support data-driven release recommendations.

Value: The test coverage report is not only usually part of the contractual evidence but also necessary for the entire development team to assess the product's quality progress. That includes a comprehensive overview of product defects, their criticalities, and their impact on the product's safety and security (refer to the goal below). Well-defined test reports, with metrics on feature sets, conditions, and scenarios tested, provide quantifiable insights into the effectiveness and completeness of testing efforts. Such reports offer a data-driven view of test adequacy across all levels (e.g., from unit to system qualification). They are a crucial component of release notes and are the basis for the release delivery. Often, dashboards show aspects like code coverage, requirement coverage, or risk-based scenario fulfillment. They facilitate variant testing for different vehicle configurations and regression analysis. Detailed reports include functional safety and cybersecurity verification results. This aligns with CORE SPICE Principles 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization).

- A defect trend analysis was conducted to identify patterns in defect discovery and resolution.

Value: Defect trend analysis identifies patterns in defect discovery and resolution. They are used to gain insights into recurring issues, root causes, and process weaknesses. This data is used to drive product improvements and prevent future defects at all test levels throughout the project lifecycle and beyond. This analysis is essential for resolving challenges such as persistent defect types, classes of requirements prone to defects, and identifying high defect density in specific components, rather than relying on reactive firefighting. In practice, it integrates with automated tools for data visualization (e.g., dashboards that track defect density over time or by category). By facilitating data-driven enhancements on the right side of the V-model, it complements left-side defect prevention in the Project Approach. It helps identify and reduce project risks. A well-structured defect trend promotes a culture of learning and refinement without unnecessary overhead. This aligns with CORE SPICE Principles 3 (Quality Culture), 4 (Process Approach), and 7 (Risk Minimization).

Miscellaneous

- CI/CD Pipeline Integration was implemented, embedding testing within continuous integration workflows.

Value: CI/CD pipeline integration enables automated, frequent validation of code changes to detect defects early. It is a best practice in software-heavy development environments. It helps accelerate feedback cycles across the development lifecycle. It is also a good practice to include the customer in the cycle, who can immediately see progress and even perform informal or smoke tests on their own, which helps cultivate a better customer-supplier relationship. This strategy addresses common challenges, such as manual testing bottlenecks and late-stage integration failures, thereby preventing a "big bang" integration. Usually, such integration activity starts automatically on every commit or merge (or at a specific threshold). It can reduce the time from code submission to quality assurance from hours or days to minutes. In practice, it leverages tools like Jenkins or GitLab CI to orchestrate test suites and supports variant-specific builds in multi-configuration environments. It is an effective risk-reduction strategy for fast-paced projects. This aligns with CORE SPICE Principles 3 (Quality Culture), 4 (Process Approach), and 6. Cooperation instead of confrontation, and 7 (Risk Minimization).

- Lessons Learned from verification, validation, and testing activities were documented to capture insights and best practices.

Value: Lessons learned captures valuable insights that are fundamental to continuous improvement in VVT processes by identifying what worked well, what failed, and how to optimize future testing for greater efficiency and effectiveness. It helps prevent recurring operational and technological verification and validation issues, as well as inefficiencies across. The result is usually collected in a a knowledge repository. It fostering a learning culture on the right side of the V-model, minimizes risks of stagnant testing methodologies, and promotes proactive enhancements without bureaucratic overhead. This aligns with CORE SPICE Principles 3 (Quality Culture), 7 (Risk Minimization), and 11 (Merit Instead of Bureaucracy).

<Extend this list if needed>

# Lifecycle Management

<Describes VVT activities across the project lifecycle, from planning to production.

Example:

- Planning: Define test strategy.

- Development: Execute unit tests.

- Production: Conduct EOL testing.

>

# Planning

<Outlines integration of VVT activities into project planning.

Example:

- Risk: Delayed test execution.

- Mitigation: Schedule tests early.

- Contingency: Adjust timeline.

>

# Resources

<Lists resources required for VVT implementation.

Example:

- Tools: Test automation software.

- Personnel: Test Engineers assigned.

- Training: ASPICE testing workshops.

>

# Infrastructure Management

<Describes tools and systems supporting VVT processes.

Example:

- Risk: Unstable test environment.

- Mitigation: Use stable test benches.

- Contingency: Virtual test setups.

>

# Risk Reduction

<Defines strategies to mitigate VVT-related risks proactively.

Example:

- Risk: Incomplete test coverage.

- Mitigation: Define coverage criteria.

- Contingency: Increase test scope.

>

# Related Approaches

<Lists related CORE SPICE approaches for integration with VVT activities.

Example:

- FuSa Approach: Aligns safety testing.

- Cybersecurity: Integrates security tests.

- FuSa Approach: Aligns safety-related testing.

- Cybersecurity Approach: Integrates security testing.

- Quality Management Approach: Ensures ASPICE compliance.

>

# Annexes

## Acronyms and Glossary

<Provides definitions for key terms used in VVT activities.

Example:

- VVT: Verification, Validation, Testing.

- EOL: End-of-Line.

## References

- CORE SPICE license: see “CORE SPICE Terms.pdf” in https://github.com/CORE-SPICE/CORE_SPICE_Releases

<Lists standards and documents referenced in the Approach.

Example:

- ISO/IEC/IEEE 29119-3: Test management standard.

>